## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
01/10/2017

## Slide 2
Agenda
Flight 0217 Schedule
Flight 0217 Adhoc Schedule
Questions

## Slide 3: Flight 0217 Schedule
Flight 0217 signup begins 01/11/17
Flight 0217 signup deadline is 01/18/17 (Adhoc, 02/24/17 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing begins 01/24/17
Day 1 transactions begin 02/13/17
Flight 0217 is scheduled to conclude on 02/24/17 (Contingency/Adhoc Period until 04/07/17)
Simulated (SIM) Dates will not be used in Flight 0217
Retail Market Subcommittee
01/10/17

## Slide 4: Flight 0217 Adhoc Schedule
Adhoc signup deadline is 02/24/17
Adhoc connectivity testing begins 02/27/17
Adhoc testing begins no later than 03/24/17
All scripts to be completed by 04/07/17
Retail Market Subcommittee
01/10/17

## Slide 5: Flight 0217
Questions?
Retail Market Subcommittee
01/10/17