## Slide 1
Project Prioritization Review
January 19, 2016

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR573 – Alignment of PRC Calculation | Jan 2017 | 2017-R3 | $20k-$40k | ERCOT
NPRR782 – Settlement of Infeasible Ancillary Services Due to Transmission Constraints | Jan 2017 | 2017-R3 | $60k-$90k | ERCOT
NPRR789 – Publish All Mid-Term Load Forecast Results | Jan 2017 | 2017-R3 | $30k-$40k | Citigroup Energy
NPRR797 – Actual Load by Forecast Zone Report and Display | Jan 2017 | 2017-R3 | $30k-$40k | Reliant
NPRR801 – Non-Controllable Load Resource MW in PRC | Jan 2017 | 2017-R3 | $35k-$45k | ERCOT
NPRR755 – Data Agent-Only QSE Registration | Mar 2017 | TBD | $60k-$90k | ERCOT
NPRR760 – Calculation of Exposure Variables For Days With No Activity | Mar 2017 | TBD | $30k-$40k | DC Energy
NPRR775 – Enhanced Implementation of Limits for Fast Responding Reg. Service | Mar 2017 | 2017-R4 | $30k-$40k | ERCOT
SCR789 – Update NMMS Topology Processor to PSSE 34 Capability | Mar 2017 | 2017-R6 | $300k-$450k | ERCOT
NPR778 – Modifications to Date Change and Cancellation Evaluation Window | Jun 2017 | 2017-R5 | $50k-$75k | TX SET WG
NPR749 – Option Cost for Outstanding CRRs | Sept 2017 | 2018-R1 | $40k-$60k | Saracen Energy West
To be added to in-flight CMM Tech Refresh project
To be added to in-flight CMM Tech Refresh project
Currently On Hold, expected to be paired with NPRR801