- TDTMS Meeting Notes – Jan 25th

January 25, 2017 09:30 AM

- Agenda

1. Antitrust Admonition

2. Introductions

3. TDTMS Leadership Elections – ERCOT - Chair – Jim Lee (AEP) - Vice Chair – Monica Jones (NRG)

4. Last Month Meeting Notes – updates if any None

5. ERCOT System Instances & MarkeTrak Monthly Performance Review TDTMS reviewed w/ no further discussions

6. 2017 Retail Market SLA review TDTMS reviewed and provided feedback to add clarity to the Release Calendars to specify “Retail Release” due to the different dates within the two sections. ERCOT made changes and those were approved by RMS.

7. Draft RMGRR - MarkeTrak IAG - TDSP initiated due to Customer Contacting TDSP Short discussion due to the same topic being discussed at TXSET from the day before, this draft RMGRR will not be submitted. Although TDSPs provide outreach communications via email or phone call, CRs request that any IAG issues be initiated to the CR from the end use customer themselves. TDSPs will continue providing notifications/communications as they see appropriate and will leave it to the CR to make any outreach to the customer as they see appropriate.

8. SCR786 Discussion: - Review: System Functionality - SCR786 User Orientation Discussion: - System Functionality- - Processing of all CR initiated business processes. Note: If you want to successfully test a switch you would need to coordinate with ERCOT or another CR to ensure the ESID is energized. Helping to let ERCOT know what is being testing and when - Forwarding of 867’s to CR’s - 814_20 functionality – note: some validations are performed against the settlement system. Maintain/Retire/Add ESID - File level validations for non EDI files such as Demand Response, CBCI, LSE but no business level validation - MarkeTrak API and GUI - Any IE browser compatibly changes - 867 loading is available with ERCOT intervention - Testing Scenarios - ESID Distinguished- ERCOT will post a list of ESIDS available on the ERCOT.com website with two tabs one for flight and one for sandbox testing. Data populated on ERCOT.com by 2/1/2017 - 57,500 esids active, 75,000 non-active esids - CNP-21,374 esids active, 28700 non-active - Will ERCOT communicate what esids are being used to test at the same time? Not at this time. - ERCOT will provide a generic list of fields(ex. Status of ESID) to TDTMS for next meeting - How does refresh take place? Timeline will be established. Mass of esids to match what’s in production. Action Item: What does the market feel is the best process to refresh the data in the environment? - As a market all ESID in the cert sandbox environment be refreshed (would mimic the state of the esid in production at the time of the refresh) at some agreed upon timeline. - Question to ERCOT: Would the system remain up and running during the refresh? And if not how long would the system be down? - Allow MP to request the refresh when they would like to see it( as needed) - MarkeTrak “Market Rule” subtype will be used to submit any information requests, particular status or set up. Do we need to have a standard comment to identify MT issues for cert environment testing requests? Do we need to add a subtype to the current MT submit tree to submit cert environment issues? Should we use the Market Rule subtype for submitting issues for the cert environment issues? TDTMS identified the required market rule text to be used for the issue type is Sandbox Testing. - Availability: Cert environment available during ERCOT business days from 9am to 4pm - Action Items - ERCOT will post a list of ESIDS available on the ERCOT.com website with two tabs one for flight and one for sandbox testing. Data populated on ERCOT.com by 2/1/2017 - SCR867 Cert Environment-ESID Status: ERCOT to provide a generic list of fields(ex. Status of ESID) to TDTMS for next meeting discussion. - How does refresh take place? Establish process/scheduled baseline. Action Item: What does the market feel is the best process to refresh the data in the environment? - Question to ERCOT: Would the system remain up and running during the refresh? And if not how long would the system be down? Ad-Hoc Update re: MarkeTrak Upgrade Project - Scheduled for production March 26, 2017 - Released into the Cert environment around March 10, 2017. Market participants will be able to get a look and feel of the updates - Market notice will be sent with dates to update the market. Sent by end of week, 1/27/2017. Include in the notification of upcoming WebEx training - Any changes to the API or WSDL? Per ERCOT no changes - ERCOT sent screen shots of before and after changes with upgrade - Coordinate transition training with ERCOT. Should the training be coordinated with the current RMTTF training efforts for the scheduled May 2017 training? - Coordinate a separate WebEx training once upgrade has been implemented possibly in April 2017(1st or 2nd week). - TDTMS to build agenda for the WebEx training

9. 2017 Goals Goals: - Support Texas data transport improvement initiatives and other Retail market projects as needed or directed by RMS. - Support initiatives related to MarkeTrak system and process enhancements and update documentation as needed. - Continue joint efforts with other Retail market working groups to provide ERCOT with subject matter expertise for monitoring and support of SCR786, Retail Market Test Environment. - Perform annual review of the Retail Market Services SLA and work with ERCOT to evaluate and implement any potential changes, as needed. - Monitor the quarterly ERCOT Retail Market Performance Measures reported by ERCOT to the PUCT and serve as a forum for Market Participants to raise questions and/or issues related to the metrics reported. - Work with ERCOT and Market Participants to address and resolve technical connectivity issues and ensure market impacts for NAESB outages are minimal. - Support ERCOT resolution efforts in addressing each outage and/or degradation of service experienced and provided findings to RMS. - Continue participation in NAESB meetings, as needed, in an effort to ensure Texas retail market requirements are included in future NAESB EDM version releases.

- Adjourn