## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
03/21/2017

## Slide 2
Agenda
Flight 0217 Summary
Flight 0217 Adhoc Summary
Flight 0617 Schedule
Flight 0617 Adhoc Schedule
Questions

## Slide 3: Flight 0217 Summary
3 New CRs tested
2 New DUNS + 4 CRs tested
2 Existing CRs tested for Service Provider Change
1 CR tested for Bank Change
1621 tasks were completed including connectivity
All CRs in Flight 0217 have successfully completed testing
Texas Set Working Group
03/21/17

## Slide 4: Flight 0217 Adhoc Summary
2 New DUNS + 4 CRs tested
222 tasks were completed including connectivity
All CRs in Flight 0217 Adhoc have successfully completed testing
Texas Set Working Group
03/21/17

## Slide 5: Flight 0617 Schedule
Initial Flight 0617 Market Notice will be sent 03/29/2017
Flight 0617 signup begins 05/03/2017
Flight 0617 signup deadline is 05/10/17
Connectivity testing begins 05/16/17
Day 1 transactions begin 06/05/17
Flight 0617 is scheduled to conclude on 06/16/17 (Contingency/Adhoc Period until 08/04/17)
Texas Set Working Group
03/21/17

## Slide 6: Flight 0617 Adhoc Schedule
Adhoc signup deadline is 06/16/17
Adhoc connectivity testing begins 06/19/17
No Transactions week of July 4, 2017 – (July 3 – July 7)
Adhoc testing begins no later than 07/10/17
All scripts to be completed by 07/28/17
Texas Set Working Group
03/21/17

## Slide 7: Questions
Questions?
Texas Set Working Group
03/21/17