| NPRR Number | 809 | NPRR Title | GTC or GTL for New Generation Interconnection |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 2, 2017 |  |
| Estimated Cost/Budgetary Impact |  | Between $140k and $150k Annual Recurring Operations and Maintenance (O&M) Budget Cost of $130k – $140k (See ERCOT Staffing Impacts) |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 10 to 12 months |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ongoing operational impacts across the following ERCOT department totaling 0.7 Full-Time Employees (FTE) to support this NPRR: - Transmission Planning (0.7 FTE) ERCOT has assessed its ability to absorb the ongoing efforts of this NPRR with current staff and concluded the need for one (1) additional FTE: - Transmission Planning - department requires one (1) additional FTE to support the effort annually: - 300 hours for stability assessment times four studies annually = 1200 hours - 80 hours for report preparation and posting times four studies annually = 320 hours |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Data Access & Transparency |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.