## Slide 1: SMT Update To AMWG
March 28, 2017

## Slide 2: Update on SMT Events Maintenance and Minor Defect Correction Releases

## Slide 3: SMT Planned Events Q1 and Q2 2017
January 21, 2017 – Planned monthly maintenance – COMPLETED SUCCESSFULLY
February 18, 2017 - Planned monthly maintenance and minor release – COMPLETED SUCCESSFULLY
March 18, 2017 – Planned monthly maintenance and minor release – COMPLETED SUCCESSFULLY
April 15, 2017 – Planned monthly maintenance
May 20, 2017 – Planned monthly maintenance
June 17, 2017 – Planned monthly maintenance
Market Notices will be sent out for all events at 30 days, 10 days, 3 days, 1 day and upon successful completion
* Additional maintenance days may be added due to current unknown issuance of critical software patches or situations requiring security updates

## Slide 4: February 18, 2017 Minor Release to Implement Security Audit Recommendations

## Slide 5: February 18, 2017 SMT Minor Release to Implement Security Audit Recommendations
The SMT minor release for February 18, 2017 included the following:
Implementation of a message displayed during login stating “SMT should be used by authorized users”
Implementation of an entity specific report for TDSPs, REPS, Third Parties, and Businesses listing all of their user ids. These reports will be sent to each entity yearly in January to the administrators listed in SMT. These reports are produced to encourage entities to review and validate who in their organizations has access to SMT.
Implementation of a replacement for the use of sending unencrypted temporary passwords via email to new and existing users with a more secure method of sending a url link with an encrypted temporary password via email to new and existing users. The URL link will take the user directly to the change password screen where they must enter their user id.
Implementation of a process to maintain the most recent three passwords for users and not allow reuse of those most recent three passwords.

## Slide 6: February 18, 2017 SMT Minor Release to Implement Security Audit Recommendations
SMT minor release for February 18, 2017 included the following:
Implementation of an updated version of the SMT Terms and Conditions which includes the following new items:
  Notification to all users that they should periodically change their passwords on SMT
  Notification to all entities (TDSPs, REPS, Third Parties and Businesses) that they should periodically review and validate the users that have access to their accounts
  Notification to all users that they should change their password and security authentication information if they have knowledge that their account credentials have been breached
  Notification to all users that SMT will maintain a record of the users previous three passwords and will not allow the repeat use of any of those previous three passwords

## Slide 7: February 18, 2017 SMT Minor Release to Implement Security Audit Recommendations
This release was successfully implemented on February 18, 2017 and required an outage of the portal website, HAN and ODR services from Saturday February 18, 2017 12:01 A.M. CST until Saturday February 18, 2017 12:01 P.M. CST.
LSE file delivery and the FTPS folders were not affected.
Market Notices were sent out including: 30 day (1//18/17), 10 day (2/8/17), 3 day (2/15/17), 1 day (2/17/17), and Final (2/19/17)

## Slide 8: March 18, 2017 Minor Release to Implement Usability Improvements

## Slide 9: March 18, 2017 SMT Minor Release to Implement Usability Improvements
The SMT minor release for March18, 2017 included the following:
Retention of the Retail Electric Provider name with usage of the previous screen function during Small Business customer registration
  Previously during Small Business customer registration, if the previous button was utilized during the process to go back to the prior screen, the selected Retail Electric Provider name was lost and had to be reentered.
  SMT corrected this issue and now if the previous function is utilized to return to the prior screen during the registration process the Retail Electric Provider name is retained and will not have to be reentered.
Implementation of a refresh button so that users may refresh the usage page and see their usage immediately after a meter is added to their account.
  Previously when an SMT user added a meter and they went to the usage tab for that new meter the usage was unavailable for viewing until they logged out and logged back into the SMT website portal.
  SMT corrected this issue and added a refresh button to the usage tab that can be used to refresh the screen and see usage for the newly added meter. Along with the refresh button there is also be a message displayed on the screen describing how to use it.

## Slide 10: March 18, 2017 SMT Minor Release to Implement Usability Improvements
SMT minor release for March 18, 2017 included the following:
Enhancement of the information provided in the email utilized to distribute the Third Party starter kit upon successful Third Party registration. Based on knowledge learned over the last several months in supporting Third Party integrations, SMT enhanced communication with Third Parties by restructuring content and providing more detailed information appropriate to guide Third Parties during their integration process.

## Slide 11: March 18, 2017 SMT Minor Release to Implement Security Audit Recommendations
This release was successfully implemented on March 18, 2017 and required an outage of the portal website, HAN and ODR services from Saturday March 18, 2017 12:01 A.M. CST until Saturday March 18, 2017 12:01 P.M. CST.
LSE file delivery and the FTPS folders were not affected.
Market Notices were sent out including: 25 day (2/24/17), 10 day (3/8/17), 3 day (3/15/17), and Final (3/19/17)

## Slide 12: SMT Customer Share Feedback

## Slide 13: SMT Customer Share Feedback
January 13, 2017 through March 17, 2017 weekly SMT customer share feedback reports have been provided
January 20 and February 10 weeks have no share feedback from customers
March 8 customer share feedback complaint investigation is provided on the next page

## Slide 14: March Customer Share Feedback Incident Investigation
March 8, 2017 a customer complained about bad and rude customer service.
“Bad & rude customer service, she didn't mentioned her name, disrespectful, & hang up on me after I made my point. It was on 3/4/17 at 4.23pm.”
SMT investigated and found the following:
There were no calls to the SMT help desk on March 4 at, or closely prior, or closely after to 4:23 PM.
There was not a female SMT help desk staff working that day.
SMT sent the following response:
We have investigated your feedback, but were unable to find your call in our logs. In order to take the appropriate action to address your concern, please contact the Smart Meter Texas Help Desk at 1-888-616-5859 and share your ESIID, meter number, along with your contact information as well as the description of the issue you were calling about.

## Slide 15: Monthly SMT Reports to AMWG Through February 2017
SMT January Statistics Monthly Report Update to AMWG dated 2/6/17
SMT February Statistics Monthly Report Update to AMWG dated 3/1/17
SMT Help Desk Report Update to AMWG through February 2017
SMT Third Party Statistics Report as of February 1 2017
SMT Third Party Statistics Report as of March 1 2017
SMT Login Reports from September 2015 through February 2017

## Slide 16: Investigation of Third Party Service Renewal and Continuation

## Slide 17: Third Party Service Renewal and Continuation Investigation
Question 1 – Are customers renewing Third Party agreements to continue their Third Party service?
Findings as of March 9 2017
264 customers have renewed Third Party agreements with the same Third Party
19 third parties have had their agreements renewed
Question 2 – Are customers that have used a Third Party service continuing to utilize Third Party services with other Third Parties?
Findings as of March 9 2017
3 customers have had an agreement with more than one Third Party