## Slide 1
Project Prioritization Review
April 13, 2016

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
SCR789 – Update NMMS Topology Processor to PSSE 34 Capability | Apr 2017 | 2017-R6 | $300k-$450k | ERCOT
NPR778 – Modifications to Date Change and Cancellation Evaluation Window | May 2017 | 2017-R5 | $50k-$75k | TX SET WG
NPR749 – Option Cost for Outstanding CRRs | Sept 2017 | 2018-R1 | $40k-$60k | Saracen Energy West
Moved Target Start Date from March 2017
Moved Target Start Date from June 2017
Items approved at the 4/4/2017 Board of Directors meeting are in the process of being planned for a Target Start Date and Release Target