## Slide 1
Project Prioritization Review
May 11, 2016

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR776 – Voltage Set Point Communication | May 2017 | 2018-R1 | $70k-$100k | ERCOT
NPRR778 – Modifications to Date Change and Cancellation Evaluation Window | May 2017 | 2017-R5 | $50k-$75k | TX SET WG
SCR789 – Update NMMS Topology Processor to PSSE 34 Capability | May 2017 | 2017-R6 | $300k-$450k | ERCOT
NPRR808 – Three Year CRR Auction | June 2017 | 2017-R5 | $40k-$50k | Morgan Stanley
NPRR812 – Alignment of Currently-Published Reports | June 2017 | 2017-R4 | $20k-$30k | ERCOT
PGRR052 – Stability Assessment for Interconnecting Generation | June 2017 | 2017-R6 | $20k-$30k | PLWG
NPRR749 – Option Cost for Outstanding CRRs | Sept 2017 | 2018-R1 | $40k-$60k | Saracen Energy West
NPRR810 – Applicability of RMR Incentive Factor on Reservation and Transportation Costs Associated with Firm Fuel Supplies | Sept 2017 | 2018-R2 | $25k-$40k | ERCOT
Moved Target Start Date from April 2017