## Slide 1: High Impact Transmission Element (HITE) List Development Process
July
Aug
Sept
Oct
Jun
Previous Year’s List
New Elements from Previous
12 months
(May 1 – Apr 30)
ERCOT Provides Seed List
by June 1st via publication on OCWG website and email notice via OCWG list serve
ERCOT Seed List
Jun 1
Private Submission Deadline
July 1
Public Submission Deadline
Aug 1
Final List
Oct 1
OCWG Meeting In June for Discussion
Private Submissions of Requests for Addition by July 1st to OCHITELIST@ercot.com
ERCOT And TDSPs Review Private Submissions
Is Addition Reasonable to TDSP?
Public Submission of Requests for Addition and/or Removal by Aug 1st to OCWG list serve
OCWG Meeting in Aug to Discuss Requests for Addition and Removal
ROS, WMS, and TAC Approvals by End of Sept
Finalize List
by Oct 1st
Is Addition Reasonable to ERCOT?
Add To List
Yes
No
Add To List
Yes
Do Not Add to List; Requestor May Pursue Public Submission
No Or No Opinion
Revised list published to OCWG website and distributed via OCWG list serve by July 20th
TDSP Responded by July 17th?
Add To List
No
Yes
Mar
List becomes effective on
Mar 1st the following year.