## Slide 1
Project Prioritization Review
June 15, 2017

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR776 – Voltage Set Point Communication | June 2017 | 2018-R1 | $70k-$100k | ERCOT
NPRR808 – Three Year CRR Auction | June 2017 | 2017-R5 | $40k-$50k | Morgan Stanley
NPRR809 – GTC or GTL for New Generation Interconnection | June 2017 | 2018-R3 | $140k-$150k | PLWG
NPRR812 – Alignment of Currently-Published Reports | June 2017 | 2017-R4 | $20k-$30k | ERCOT
PGRR052 – Stability Assessment for Interconnecting Generation | June 2017 | 2017-R6 | $20k-$30k | PLWG
NPRR810 – Applicability of RMR Incentive Factor on Reservation and Transportation Costs Associated with Firm Fuel Supplies | Sept 2017 | 2018-R2 | $25k-$40k | ERCOT
NPRR749 – Option Cost for Outstanding CRRs | Feb 2018 | 2018-R3 | $40k-$60k | Saracen Energy West
Moved Target Start Date from May 2017
Moved Target Start Date from Sept 2017