Desired Project Timeline Communications (examples are from TXSET3.0 (2007) and TXSET4.0 (2012))

Lessons Learned from the MarkeTrak Upgrade:

After ERCOT development, ERCOT will drop the enhancements into the Retail Market Testing Environment for Market Testing (multi-week Market Testing (TBD upon project requirement gathering, and on case by case basis)).

Weekly Market (Ops/Business) calls for ERCOT to give implementation status updates

- Market will need to clarify the go-live and contingency dates (upon project req’t gathering)

  - ERCOT must implement based on Release schedule, so any contingencies would need to be known upfront.

- Any known impact items from the Vendor (if applicable)

Weekly Technical IT Call - specifically targeted conference calls with Market Participant IT teams

- API users: should coordinate with ERCOT just prior to code release into the RMTE and also during the Market Testing window.

Possible testing activities during Market Testing window –

API functionality (not limited to): testing of connectivity, DDL/XSD/WSDL
MarkeTrak GUI testing – navigate, try to break.
Full regression testing of existing functionality (dependent upon the type of project)

*There may be times where a project has specific test scripts (example: SCR756 Part B)*

Market will need to “back into” the Go/No-Go dates keeping in mind the Market Testing window

- Add in buffer time into testing timelines to ensure end users have an opportunity to test

- Specific line item in checklist/timeline for “Go/NO GO”

Post-Implementation Stabilization Activities

- Market calls immediately following go-live date (frequency to be determined on first call)

- MPs to share feedback on implementation experience

- Memorialize lessons learned