## Slide 1
CMM Tech Refresh Project Update
June 19, 2017

## Slide 2: CMM Tech Refresh Project
2015 CMM NPRRs and Tech Refresh – Combines approved NPRRs, CMM technical refresh and new Treasury functionality into a single project to gain efficiencies.
The project will be delivered in three phases.
Phase 1 is in Execution and will deliver the CMM technical refresh along with the majority of the Credit-related NPRRs. The CMM project has lost some key resources, putting the targeted May 2018 delivery date for Phase I at risk. The team is working on developing plans to address the project risk and, if necessary, revise the timing of some of the deliverable. We can commit that key functionality, including NPRR 800, will still be delivered prior to next summer. To the extent that phasing of deliverables does change, we will be brining detailed information to CWG/MCWG.
Phase 2 which continues in Planning, will deliver Financial Transfer functionality and additional Credit/Treasury efficiencies. The go-live date for this phase will be determined soon.
Phase 3 will deliver any remaining low-priority scope. The go-live date for this phase will be addressed following completion of Planning for Phase 2.

## Slide 3: CMM Tech Refresh Project
NPRR Implementation Schedule
Phase 1
  NPRR800 Revisions to Credit Exposure Calculation to Use Electricity Future Market Prices
  NPRR760 Calculation of Exposure Variables For Days With No Activity
  NPRR648 Remove Reference to Flowgate Rights
  NPRR683 Revision to Available Credit Limit Calculation
  NPRR743 Revision to MCE to have a Floor for Load Exposure
  NPRR660 Remove CRR State Change Adder
  NPRR519 Exemption of ERS-Only QSEs from Collateral and Capitalization Requirements
  NPRR755 Agent-Only QSE Registration
  NPRR620 Collateral Requirements for Counter-Parties with No Load or Generation
  NPRR741 Clarifications to TPE and EAL Credit Exposure Calculations
Phase 2 will include the implementation of NPRR 702.
  NPRR702 Flexible Accounts, Payment of invoices, and Disposition of Interest on Cash Collateral
Phase 3 will include the implementation of NPRR484 (1B)
  NPRR484 (1B) Revisions to Congestion Revenue Rights Credit Calculations and Payments

## Slide 4: Credit Updates
Approved Revision / Change Requests
* Estimated Target Release Date is May 2018 (will be firmed up in the near future)
Project Status Codes: NS = Not Started, I = Initiation, P = Planning, E = Execution, H = On Hold
TBD = To Be Determined

## Slide 5: CMM Tech Refresh Project
Questions