## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
06/20/2017

## Slide 2
Agenda
Flight 0617 Schedule
Flight 0617 Summary
Flight 0617 Adhoc Schedule
Flight 0617 Adhoc Summary
Questions

## Slide 3: Flight 0617 Schedule
Initial Flight 0617 Market Notice was sent 03/29/2017
Flight 0617 signup began 05/03/2017
Flight 0617 signup deadline was 05/10/17
Connectivity testing began 05/16/17
Day 1 transactions began 06/05/17
Flight 0617 was scheduled to conclude on 06/16/17 (Contingency/Adhoc Period until 08/04/17)
Texas Set Working Group
06/20/17

## Slide 4: Flight 0617 Summary
Flight 0617 is currently 99.24% complete
4 New CRs tested including 1 PUCT Option 2 CR
3 New DUNS + 4 CRs tested
1 Existing CR tested for New Territory
3 Existing CRs tested for Bank Change
5 Existing CRs tested for Change of Service Provider
2014 tasks were scheduled including Connectivity and Penny tests
Texas Set Working Group
06/20/17

## Slide 5: Flight 0617 Adhoc Schedule
Adhoc signup deadline was 06/16/17
Adhoc connectivity testing began 06/19/17
No Transactions week of July 4, 2017 – (July 3 – July 7)
Adhoc testing begins no later than 07/10/17
All scripts to be completed by 07/28/17
Texas Set Working Group
06/20/17

## Slide 6: Flight 0617 Adhoc Summary
1 Existing CR is testing for New Territory
10 tasks are scheduled including Connectivity and Penny tests
Texas Set Working Group
06/20/17

## Slide 7: Questions
Questions?
Texas Set Working Group
06/20/17