|  |  | System Planning |
| --- | --- | --- |
|  |  | Monthly Status Report June 2017 |
|  | Report Highlights |  |
|  | ERCOT is currently reviewing proposed transmission improvements with a total cost of $844.3 Million. Transmission Projects endorsed in 2017 total $511.8 Million. All projects (in engineering, routing, licensing and construction) total approximately $6.94 Billion as of Feb 1, 2017. Transmission Projects energized in 2017 total about $551.4 Million as of Feb 1, 2017. |  |

Regional Planning Group Project Reviews

- AEPSC and Oncor  jointly submitted the Far West Texas project, a Tier 1 project that is estimated to cost $423 million. ERCOT has completed the independent review and the project was endorsed by Board on June 13.

- LCRA TSC has submitted the Cooks Point substation project. This is a Tier 1 project that is estimated to cost $52 million. This project is currently under ERCOT independent review.

- Sharyland Utilities has submitted the South Plains Transmission project. This is a Tier 1 project that is estimated to cost $251 million. This project is currently under ERCOT independent review.

- LCRA TSC has submitted the Mountain Home substation and transmission line addition project. This is a Tier 1 project that is estimated to cost $77.3 million. This project is currently under ERCOT independent review.

- Garland Power & Light and Oncor have jointly submitted the North Garland Reliability Infrastructure Project (N-GRIP). This is a Tier 1 project that is estimated to cost $78 million. This project is currently under ERCOT independent review.

- CenterPoint Energy has submitted the Freeport Master Plan project. This is a Tier 1 project that is estimated to cost $246.7 million. This project is currently under ERCOT independent review.

- Brazos Electric Cooperative (BEC) & Rayburn Country Electric Cooperative (RCEC) have jointly submitted the Northeast Denton County & Celina/Prosper Transmission Improvement project. This is a Tier 1 project that is estimated to cost $72.9 million. This project is currently under ERCOT independent review.

- Brazos Electric Cooperative (BEC) has submitted the South Denton County project. This is a Tier 2 project that is estimated to cost $42 million. This project is currently under ERCOT independent review.

- LCRA TSC has submitted the Fayette Area Transmission Line Upgrades project. This is a Tier 3 project that is estimated to cost $24.4 million. This project has been submitted for RPG comments.

# Planning Model Activities

The short term calendar of major planning model events is as follows:

- July 1, 2017	Post 17SSWG SSWG Base Cases

- July 14, 2017	Post Contingency definitions and Planning Data Dictionary

- August 2, 2017	NMMS snapshot for 17SSWG Update 1

The following table shows interconnection projects that met Planning Guide section 6.9(1)(a) – 6.9(1)(d) and were modeled in the SSWG cases as either complete or as a simple model or those that were not modeled in SSWG cases due to lack of RARF data in accordance with Planning Guide section 6.9.  This categorization refers to data needed only for the Steady State model and is not the complete set of data marked Required for Planning in the Resource Registration Glossary.

# Permian Basin Oil Rig Count

# Other Notable Activities

- ERCOT is working on reliability analysis for the 2017 Regional Transmission Plan (RTP). ERCOT posted results of its N-1 reliability analysis along with a preliminary list of transmission projects and cases on the MIS Secure website on June 26, 2017. ERCOT continues to perform a load review for the Far West weather zone.

- ERCOT and over thirty members in attendance at the June RPG meeting participated in a scenario development workshop for the 2018 LTSA. This session was a follow-up of the LTSA scenario development workshop conducted at the May RPG meeting. In addition to the Current Trends scenario, three new scenarios were identified as a result of the workshop. ERCOT staff will compile the results of the workshops and present the findings on scenario descriptions and assumptions that will be studied in the 2018 LTSA at the August RPG meeting.

- On July 19, 2016, Public Utility Commission of Texas (PUCT) Chairman Nelson filed a memo in docket 45633 addressing the proposed move of the Lubbock Power and Light (LP&L) system from the Southwest Power Pool (SPP) grid into the Electric Reliability Council of Texas (ERCOT) grid.  The memo included a recommendation for analyses to be performed by SPP and ERCOT. ERCOT presented the study results to TAC in May and to the Board in June.  The report was submitted to the PUCT on June 30.

- ERCOT presented the Rayburn Load Integration Study results and the ERCOT recommendation to stakeholders at the March RPG meeting. ERCOT presented the study results to TAC in May and to the Board in June. The report was submitted to the PUCT on June 27.

- The SPWG has completed work on the 2017 FY base cases.  ERCOT sent the final pass out to the group on 06/30/2017.

# Footnotes

+/- symbol indicates the increase or decrease from the previous month in oil rigs present in each county. There is a total increase of 3 oil rigs in the Permian Basin from May-June 2017.