## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
07/11/2017

## Slide 2
Agenda
Flight 0617 Schedule
Flight 0617 Summary
Flight 0617 Adhoc Schedule
Flight 0617 Adhoc Summary
Flight 1017 Schedule
Questions

## Slide 3: Flight 0617 Schedule
Initial Flight 0617 Market Notice was sent 03/29/17
Flight 0617 signup began 05/03/17
Flight 0617 signup deadline was 05/10/17
Adhoc signup deadline was 06/16/17 (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing began 05/16/17
Day 1 transactions began 06/05/17
Flight 0617 was scheduled to conclude on 06/16/17 (Contingency/Adhoc Period until 08/04/17)
Retail Market Subcommittee
07/11/17

## Slide 4: Flight 0617 Summary
Flight 0617 is 100% complete
A total of 16 CRs tested in Flight 0617
4 New CRs tested including 1 PUCT Option 2 CR
3 New DUNS + 4 CRs tested
1 Existing CR tested for New Territory
3 Existing CRs tested for Bank Change
5 Existing CRs tested for Change of Service Provider
2014 tasks were scheduled including Connectivity and Penny tests
Retail Market Subcommittee
07/11/17

## Slide 5: Flight 0617 Adhoc Schedule
Adhoc signup deadline was 06/16/17
Adhoc connectivity testing began 06/19/17
No Transactions week of July 4, 2017 – (July 3 – July 7)
Adhoc testing was to begin no later than 07/10/17
All scripts to be completed by 07/28/17
Retail Market Subcommittee
07/11/17

## Slide 6: Flight 0617 Adhoc Summary
1 Existing CR tested for New Territory
10 tasks were scheduled including Connectivity and Penny tests
Retail Market Subcommittee
07/11/17

## Slide 7: Flight 1017 Schedule
Initial Flight 1017 Market Notice will be sent 07/26/17
Flight 1017 signup begins 08/30/2017
Flight 1017 signup deadline is 09/06/17
Adhoc signup deadline 10/13/17 (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity testing begins 09/12/17
Day 1 transactions begin 10/02/17
Flight 1017 is scheduled to conclude on 10/13/17 (Contingency/Adhoc Period until 11/17/17)
Retail Market Subcommittee
07/11/17

## Slide 8: Questions
Questions?
Retail Market Subcommittee
07/11/17