## Slide 1
Project Prioritization Review
July 20, 2017

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR812 – Alignment of Currently-Published Reports | July 2017 | 2017-R4 | $20k-$30k | ERCOT
NPRR562 – Subsynchronous Resonance | Aug 2017 | 2017-R6 | $25k-$35k | ERCOT
NPRR830 – Revision of 4-Coincident Peak Methodology | Sept 2017 | 2018-R1 | $120k-$160k | ERCOT
NPRR749 – Option Cost for Outstanding CRRs | Feb 2018 | 2018-R3 | $40k-$60k | Saracen Energy West
Moved Target Start Date from June 2017