## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas Set Working Group
08/16/2017

## Slide 2: Flight 0617 Review
Flight 0617 is 100% complete
Connectivity testing began 05/16/17
Day 1 transactions began 06/05/17
Flight 0617 was scheduled to conclude on 06/16/17
A total of 16 CRs tested in Flight 0617
Contingency/Adhoc Period concluded 08/04/17
1 CR tested in the Flight 0617 Adhoc Period
Texas Set Working Group
08/16/17

## Slide 3: Flight 1017 Preview
Initial Flight 1017 Market Notice was sent 07/26/17
Flight 1017 signup deadline is 09/06/17
Connectivity testing will begin on 09/12/17
Day 1 transactions will begin on 10/02/17
Flight 1017 is scheduled to conclude on 10/13/17
Flight 1017 Adhoc signup deadline is 10/13/17
Contingency/Adhoc period concludes 11/17/17
Texas Set Working Group
08/16/17

## Slide 4: Flight 0617 Summary
Flight 0617 is 100% complete
4 New CRs tested including 1 PUCT Option 2 CR
3 New DUNS + 4 CRs tested
1 Existing CR tested for New Territory
3 Existing CRs tested for Bank Change
5 Existing CRs tested for Change of Service Provider
2014 tasks were scheduled including Connectivity and Penny tests
Texas Set Working Group
08/16/17

## Slide 5: Flight 0617 Adhoc Summary
Flight 0617 Adhoc testing is 100% complete
1 Existing CR tested for New Territory
10 tasks were completed including Connectivity and Penny tests
Texas Set Working Group
08/16/17

## Slide 6: Flight 1017 Schedule
Initial Flight 1017 Market Notice was sent 07/26/17
Flight 1017 signup deadline is 09/06/17
Connectivity testing begins 09/12/17
Day 1 transactions begin 10/02/17
Flight 1017 is scheduled to conclude on 10/13/17
Texas Set Working Group
08/16/17

## Slide 7: Flight 1017 Adhoc Schedule
Adhoc signup deadline is 10/13/17 (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Adhoc connectivity testing begins 10/16/17
Adhoc testing begins no later than 10/23/17
All scripts to be completed by 11/10/17
Texas Set Working Group
08/16/17

## Slide 8: Questions
Questions?
Texas Set Working Group
08/16/17