| Flight Schedule for Version 4.0 Flights in 2018 | 0218 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Dec. 13, 2017 |
| Signup begins | Jan. 10, 2018 |
| IN-FLIGHT SIGNUP DEADLINE The following 4 steps must be completed by 5pm CPT on the deadline for New MPs: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm CPT on the deadline for Current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | Jan. 17, 2018 |
| ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval) The following steps must be completed by 5pm CPT on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Market Participant is required to complete their connectivity and/or penny tests by 5:00 PM CPT March 9, 2018. All scripts are expected to be completed by 5:00 PM CPT March 29, 2018. | Feb. 23, 2018 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Jan. 19, 2018 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Jan. 19, 2018 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Jan. 19, 2018 |
| MPs to start scheduling connectivity | Jan. 22, 2018 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Jan. 23, 2018 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Jan. 23, 2018 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Feb. 5, 2018 |
| Day 1 Transactions flow | Feb. 12, 2018 |
| Flight tentatively scheduled to conclude | Feb 23, 2018 |
| Contingency/Adhoc Period begins (Adhoc Testing only available for Current MPs) | Feb 26, 2018 |
| Contingency/Adhoc Testing scheduled to conclude for Flight | Apr. 6, 2018 |

| Flight Schedule for Version 4.0 Flights in 2018 | 0618 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Mar. 28, 2018 |
| Signup begins | May 2, 2018 |
| IN-FLIGHT SIGNUP DEADLINE The following 4 steps must be completed by 5pm CPT on the deadline for New MPs: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm CPT on the deadline for Current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | May 9, 2018 |
| ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval) The following steps must be completed by 5pm CPT on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Market Participant is required to complete their connectivity and/or penny tests by 5:00 PM CPT June 29, 2018. All scripts are expected to be completed by 5:00 PM CPT July 27, 2018. | June 15, 2018 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | May 11, 2018 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | May 11, 2018 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | May 11, 2018 |
| MPs to start scheduling connectivity | May 14, 2018 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | May 15, 2018 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | May 15, 2018 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | May 28, 2018 |
| Day 1 Transactions flow | June 4, 2018 |
| Flight tentatively scheduled to conclude | June 15, 2018 |
| Contingency/Adhoc Period begins (Adhoc Testing only available for Current MPs) | June 18, 2018 |
| No transactions week of July 4 | July 2 – July 6 2018 |
| Contingency/Adhoc Testing scheduled to conclude for Flight | Aug. 3, 2018 |

| Flight Schedule for Version 4.0 Flights in 2018 | 1018 |
| --- | --- |
| Activity | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | July 25, 2018 |
| Signup begins | Aug. 29, 2018 |
| IN-FLIGHT SIGNUP DEADLINE The following 4 steps must be completed by 5pm CPT on the deadline for New MPs: CR must have submitted ERCOT LSE Application and Application Fee CR must have filed for PUC REP Certification TW updated on ERCOT Retail Testing Website Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5pm CPT on the deadline for Current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com | Sept. 5, 2018 |
| ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval) The following steps must be completed by 5pm CPT on the deadline for current MPs: TW updated on ERCOT Retail Testing Website Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Market Participant is required to complete their connectivity and/or penny tests by 5:00 PM CPT October 26, 2018. All scripts are expected to be completed by 5:00 PM CPT November 9, 2018. | Oct. 12, 2018 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Sept. 7, 2018 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Sept. 7, 2018 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Sept. 7, 2018 |
| MPs to start scheduling connectivity | Sept. 10, 2018 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Sept. 11, 2018 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Sept. 11, 2018 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Sept. 24, 2018 |
| Day 1 Transactions flow | Oct. 1, 2018 |
| Flight tentatively scheduled to conclude | Oct. 12, 2018 |
| Contingency/Adhoc Period begins (Adhoc Testing only available for Current MPs) | Oct. 15, 2018 |
| Contingency Testing scheduled to conclude for Flight | Nov. 16, 2018 |