## Slide 1
PR181-01 CRR Framework Upgrade
Project Update for Congestion Management Working Group (CMWG)
September 15, 2017

## Slide 2: Agenda
Project Overview
Benefits
High Level Timeline
Market Communications
Questions/Open Discussion

## Slide 3: Project Overview
Will improve the ability to support and maintain the CRR system by upgrading the User Interface framework and its related components to current versions
  New Market User Interface (MUI) will be compatible with latest web browsers and removes Java applets and the Java Runtime Environment (JRE) requirement
  Commonly being referred to as the MUI Upgrade
It will also position the ERCOT CRR system to be maintained on a standard software support contract
Additionally, this project will include SCR777 (Bilateral CRR Interface Enhancement) and NPRR648 (Remove References to Flowgate Rights)

## Slide 4: Benefits
Market participants will no longer have to maintain a workstation with outdated software in order to participate in CRR Auctions
Clearer validation of auction portfolios and more descriptive error messages for uploads
Improved auction file download capabilities – can select multiple files to download into one zip file
40% annual capacity shaping for PCRR nominations will be correctly calculated by the CRR application – no more spreadsheets and manual changes by ERCOT
Will be able to upload bilateral trades – no longer have to submit 1 trade at a time
New “Messages” tab on the Counter-Party MUI to communicate any credit related messages, such as closing of auction submissions

## Slide 5: High Level Timeline
SEP 18, 2017 – Market requalification period begins
  All current and new CRR Account Holders and their Counter-Parties must complete qualification test for new MUI
DEC 8, 2017 – Market requalification period ends
  Any CRR Account Holders or Counter-Parties that have not completed requalification will need to communicate their intentions to ERCOT
  Cannot guarantee there will be enough time to get them qualified prior to implementing the new MUI
JAN 22, 2018 – MUI implementation go-live
  Any CRR Account Holders or Counter-Parties that have not completed requalification will not be able to participate in any auctions after this date, until a qualification test is passed
NOV/DEC 2017 – Reminder for PCRR-eligible NOIEs
  NPRR808, Three Year CRR Auction, requires off-cycle allocation
  2020 annual allocation will be completed using the current MUI

## Slide 6: Market Communications
JUL 19, 2017 – Initial Market Notice
  General information about the upgrade and asked CRR Account Holders and Counter-Parties to test their MOTE digital certificates
AUG 18, 2017 – Reminder Market Notice
  Same general information about the upgrade and another reminder to test MOTE digital certificates
SEP 8, 2017 – Market Notice to announce posting of supporting documentation
  MUI Handbook and Specifications, Requalification Process and Scorecard, Sample Upload Files
  Another reminder to test MOTE digital certificates
SEP 11, 2017 – MUI Operator Message posted with SEP 8 Market Notice attached

## Slide 7: Market Communications – continued
SEP 14, 2017 – Market Notice to announce scheduled WebEx sessions (September 20 and 28)
  Another reminder to test MOTE digital certificates
  Attached to MUI Operator Message
SEP 14, 2017 – Market Notice to announce available online MUI training course
  Attached to MUI Operator Message
SEP 15, 2017 – Reminder Market Notice to be sent later today
  Reminder that requalification period starts next Monday (SEP 18)
  Another reminder to test MOTE digital certificates
  Will be attached to MUI Operator Message

## Slide 8: Questions/Open Discussion
REMINDER: In order to participate in CRR Auctions after the January 2018 implementation of the upgraded MUI, CRR Account Holders and their Counter-Parties must pass a requalification test.