TDTMS Meeting August 17,2017;9:30 AM

- Agenda

| 1. | Antitrust Admonition |
| --- | --- |
| 2. | Introductions IN PERSON: Kathy Scott Diana Rehfeldt Rebecca Zerwas Dave Pagliai Sam Pak Kyle Patrick Kaci Jacobs Lindsay Butterfield Carolyn Reed Monica Jones WEBEX: Cheryl Franklin Crystal Luna (Stream) Kelly Tidwell (DE) Tammy Stewart Teresa Rodriguez (Stream) Stephen Wilson (Sharyland) Phil Bracy Tomas Fernandez |
| 3. | Last Month Meeting Notes – June 2017 - approved |
| 4. | ERCOT System Instances & MarkeTrak Monthly Performance Review No system instances in July MT API – API Update drastically better since API Query Detail propose to revise metrics for 2018 SLA Digital Certificate Download Process Presentation: - Streamlining processes - Upcoming changes to DC download process Changes to The Digital Certificate Download Process - Microsoft has phased out Active-X with the release of Microsoft Edge - To meet future requirements, ERCOT will shift away from Active-X for all Digital Certificate downloads - Digital Certificates will be downloaded as a file, instead of being installed directly into the browser - Users will be required to secure the file when downloaded. A password will be set during the download process. - This new process will be the same for new Digital Certificates as well as Digital Certificate renewals Note: digital certificates are downloaded to local machine. Users would potentially have a string (or history) of digital certificates. Old DCs will be expired, but still visible. Best practices to suggest deletion of old DCs for users once they download the new DC. Q: how are DC passwords created & disseminated to users? Is it by the user or created/given to USA to distribute to users? A: ERCOT will research and come back with more details. Timeline - Communicate ERCOT’s plan to TAC for Market awareness (07/27/17) - Communicate at subcommittee level? - Host Market conference calls to communicate the impact of changes and answer questions (October and November) - Dates will be communicated via Market Notice - Change will occur in the Market Operations Test Environment (MOTE) (11/06/17) - Production change will occur with ERCOT’s R6 Release (12/05/17 – 12/07/17) Note: ERCOT will officially move away from ActiveX in December ERCOT will go to COPS, RMS and ROS to make this presentation. Q: Has ERCOT tested MS Edge with MarkeTrak and MIS? A: MT software does support MS Edge (version 20 and above) Q: Will this be backwards compatible? A: Need to verify if compatible with IE8, 10, 11. Q: How does the DC change impact API? A: Not sure, will need to look into that. |
| 5. | Retail Market Testing Environment User Guide |
|  | Endorse blackline version and post to ERCOT.com TDTMS endorsed. Leadership will send to Tammy Stewart to post on etod.ercot.com with link from TDTMS homepage. House it under “Related Content” between “RMT Orientation” and “Retail Market Testing Environment ESIID” |
| 6. | NPRR778/RMGRR139 – Prep work for Release 5 go-live (Oct 29-31) |
|  | A. Review discussion from Market Call: |
|  | Testing window begins 10/16/17 |
|  | Testing will not be coordinated via ERCOT |
|  | MPs must coordinate testing with each other via RMTE |
|  | RMS workshop agenda: TDTMS to work with RMS leadership and TXSET leadership to develop Agenda for 9/18 workshop If there are enough questions, Jim will develop a FAQ. |
|  | B. Review any action items from RMS: |
|  | Coordinate w/ TXSET re: market communications ListServs: RMS + TXSET + TDTMS SUBJECT LINE: “RMS Workshop – Elimination of Cancel with Approval MarkeTrak Process” - Send first market notice on Monday, 8/21 - Reminder notice of Workshop on 9/18 and Testing timeline (10/16-10/27) and testing signup deadline (9/13): Send on Tuesday, Sept 5th; again on Monday, Sept 11th - Additional plug at RMS on Sept 12th for sign up deadline and workshop. Content of market notice: - Highlight Workshop on 9/18 - Highlight sign up deadline for 9/13 (Paul will send Jim a spreadsheet on 9/14 with all the testing participants) - Testing participants to send testing confirmations to ERCOT Flight Administrator email inbox (RetailMarketTesting@ercot.com) – - CLEARLY STATE “NPRR778 TESTING” in subject line - MPs must send: Company name & DUNS # - (Jim to cc Paul on market notice) - Explain background of NPRR778 and why it is being used. - Mandatory to use EDI transaction. - TDSP cease to support daily use after 12/31/17. - Explain at high level the testing scenarios (MVI Cancel + Date Change; MVO Cancel + Date Change; - Code to be in RMTE by 10/16/17 - Anticipated go-live date (R5) October 29-31 - Add TDTMS leadership (Jim & Monica) as point of contacts for any questions leading up to the 9/18 workshop. - If there are questions/concerns that have not been considered previously, Jim and Monica can add it to the agenda for discussion and make sure we have answers prepared for the Workshop. - Testing MPs should validate connectivity to the RMTE prior to October. - If cannot access, work with ERCOT to resolve issue as quickly as possible to prep for live testing October 16th. |
|  | Stress obligation for CRs to use transactions (TDSPs will not support daily use of CWA MTs beyond the ‘off-ramp’ period) - TDSPs will cease support of DAILY USE of Cancel w/ Approval as of Jan 1, 2018. - TDSPs will remind CRs sending CWA after NPRR778 implementation that sending 814_08 & 814_12 are mandatory to Cancel and Date Change; and will no longer support usage after Jan 1, 2018. - TDTMS leadership to send monthly reminders post-implementation to TDTMS/RMS listserv that off-ramp period ends Dec 31, 2017. |
|  | C. Review any action items from TXSET: |
|  | What coordinated testing activities w/ TXSET are needed? (testing partners, activities, timeline, etc.) - Explain at workshop (also on Market Notice?) the Round Robin testing: successful/failed test with one TDSP = successful/failed test with other TDSPs (Oncor & Sharyland will not participate due to CIS conversion activities) - TDSPs will request ERCOT set up ESIIDs in the RMTE to reflect status in TDSP Prod system for accurate testing results - Ask ERCOT to set up 100-150 ESIIDs in the RMTE to reflect the current status in PROD - Then cherry pick ESIIDs for testing partners – one where testing CR is ROR and one where they are not. - Sign up deadline for NPRR778 Testing: Sept 15th (Testing participants to send testing confirmations to ERCOT Flight Administrator email inbox (RetailMarketTesting@ercot.com) – CLEARLY STATE “NPRR778 TESTING”) - Will tailor workshop on Sept 18th to address Q&A from field of testing participants - Will dive into details of test scripts at Workshop - Expect to discuss testing coordination of CRs and TDSPs (Which CRs will test with which TDSPs) |
|  | Review progress of test scripts - Testing participants should set up the RMTE environment before 10/16 to ensure ESIIDs are ready to be tested and reflect status of ESIIDs in the TDSP’s prod system. - Each CR will be assigned 2 (maybe 3) ESIIDs by the TDSP to test the two Scripts ((1) MVI Cancel + Date Change; Switch Cancel…. (2) MVO Cancel + Date Change)) - ERCOT to pull 100 ESIIDs (per TDSP) from the RMTE and convert the current status to reflect what is in PRODUCTION ERCOT database as of 9/15/17. - ERCOT to bring forth the results of the ESI ID sync to the 9/18 workshop. - Note for CRs: To test “day of” and “day after” date change or cancel, CRs are encouraged to test those, if desired, independently. |
|  | Clearly define SUCCESS CRITERIA when testing scripts in the RMTE - Completed via Test Script creation at TXSET |
|  | Step-by-step how MPs will successfully execute test scripts in the RMTE |
|  | D. Review any action items from RMTTF: (Take up in September) |
|  | Update MT User Guide language for CWA subtype to align language with NPRR778/RMGRR139 |
|  | Does MarkeTrak tool itself execute any validations? |
|  | What is the code logic behind the pop-up reminder MPs get, in regards to the evaluation window when submitting a CWA issue, when the MP can actually submit an 814_08 transaction? - Upon NPRR778 implementation, POP UP reminder will be active up to the Day Of the scheduled order. (today it pops up the day before). |
|  | Lunch |
| 7. | MarkeTrak Subtype Analysis "Gameplan" – take up in September |
|  | Review data feedback from June TDTMS request: |
|  | Rescission |
|  | Breakout table of "Days from Enrollment Submitted" |
|  | Switch Hold Removal |
|  | Switch Hold Not Removed vs. Total # of Switch Hold Requests |
|  | Usage/Billing Missing |
|  | Breakout table of "Avg Days Open" |
|  | Missing Enrollment |
| 8. | 2018 System Change Roadmap – discuss ERCOT NAESB upgrade – take up in September |
| 9. | Other Business – Workshop fallout take up in September |
| 10. | Adjourn |