## Slide 1
Item 04:
Schedule for Proposed
ERCOT Bylaws Amendments
Vickie Leady
ERCOT Assistant General Counsel and
Assistant Corporate Secretary
Technical Advisory Committee Meeting
ERCOT Public
September 21, 2017

## Slide 2: Expected ERCOT Bylaws Amendments
PUCT Project 46304 Order, Directive #1, Southern Cross Transmission (SCT) – Registration – directed ERCOT to review a possible Membership change for SCT that may require amendments to the ERCOT Bylaws. The ERCOT workshop regarding SCT’s registration was held on September 7, 2017.
With the potential for upcoming Bylaws changes, ERCOT Legal expects to propose amendments to the ERCOT Bylaws at the next ERCOT Human Resources and Governance (HR&G) Committee meeting on October 16, 2017.
ERCOT is soliciting any other potential Bylaws amendments from the Technical Advisory Committee (TAC) by the October 26, 2017 and November 30, 2017 TAC meetings for initial consideration at the December 11, 2017 HR&G Committee meeting.

## Slide 3: Expected Schedule
Date | Meeting | Purpose
09.07.2017 | ERCOT Workshop | Stakeholder discussion to meet PUCT Project 46304 Order, Directive #1, Southern Cross Transmission (SCT) – Registration (in part to determine appropriate market segment and associated Bylaws amendments)
09.28.2017 | TAC | Review SCT discussions regarding Bylaws amendments; review expected schedule for proposed Bylaws amendments
10.16.2017 | HR&G Committee | Consider SCT workshop discussions regarding Bylaws amendments; discuss Bylaws amendments proposed by ERCOT Legal and TAC feedback
10.26.2017 | TAC | Obtain additional feedback from TAC on proposed Bylaws amendments
11.30.2017 | TAC | Obtain additional feedback from TAC on proposed Bylaws amendments
12.11.2017 | HR&G Committee | Discuss Bylaws modifications proposed by ERCOT Legal and TAC feedback from October and November 2017 TAC meetings
01.25.2018 | TAC | Obtain additional feedback from TAC on proposed Bylaws amendments
02.19-02.20.2018 | HR&G Committee and Board | Earliest possible recommendation by HR&G Committee and Board approval for Bylaws modifications