## Slide 1
Flight Testing Update

## Slide 2: Flight 1017 Preview
3 TDSPs are participating in Flight 1017 (AEP, TNMP, Nueces).
Flight 1017 signup deadline was 09/06/17
Connectivity testing began on 09/12/17
Day 1 transactions began on 10/02/17
Flight 1017 is scheduled to conclude on 10/13/17
Flight 1017 Adhoc signup deadline is 10/13/17
Contingency/Adhoc period concludes 11/17/17
Retail Market Subcommittee
10/10/17

## Slide 3: Flight 1017 Details
3 New CRs are testing
9 existing CRs are testing
655 tasks are scheduled including Connectivity and Penny tests
Retail Market Subcommittee
10/10/17