## Slide 1
Project Update
Project Overview
  This project will replace the Resource Asset Registration Form (RARF) with a new web based application. Market Participants will have the ability to submit, review, and make online changes to Resource Registration data.
  .
PR106-01 RARF Replacement
Status
Project is still in the planning phase
  Requirements gathering has been slowed down while planning activities get reordered.
  Planning activities are being reordered to ensure activities are sequenced correctly, staffed appropriately and setup to adequately engage MPs on solution requirements
    ERCOT has been gathering and evaluating MP feedback on their overall user experience in working with ERCOT systems. (26 interviews conducted)
    This feedback has been helpful and is being considered as we start to look at the business requirements for this project.
Project was originally due to gate out of planning by the end of October, however we expect a change control to come forth before then with a modified schedule.
Therefore…
Replacing the current RARF spreadsheet and improving the overall process for users remains a HIGH priority for ERCOT.
Ensuring it is built with modern technology, UX principles and a scalable architecture is equally important.
Having a process in place to solicit Market Participant input is a prerequisite to finalizing business requirements and drafting user stories
Therefore, more time is needed to get these foundational principles, processes, and resources defined before we can update our schedule.
We will provide an update on schedule at the November PRS meeting.
Notes: Schedule slide instructions:
Project Overview; add a brief description of the project so someone reviewing the deck will understand what the project is implementing.
If the names in the header do not fit on one line with the current font size, make the size smaller. Use the same method for the Project number and name. If this does not fix the issue, use your best judgment to reformat the header and include the necessary information.
Complete the box above for major project milestones – refer to the milestones presented on phase gating slide, and include additional milestones as needed
Report the status of each milestone using the dropdown box in the embedded table above. Double click and then use the drop down list to select the status. Make sure to click out of cell, so the drop down arrow does not appear on the slide.
Address any schedule variances, risks or issues, as well as anything ahead of schedule, in the commentary box. Things to consider:
    Are you on or off schedule? Why?
    Are there critical path activities that are potentially at risk?
If the project gets a rebaseline, the old dates do not have to be included.