TDTMS Meeting September 20, 2017 09:30 AM

- Agenda

| 1. | Antitrust Admonition |
| --- | --- |
| 2. | Introductions In Person: Sheri Wiegand – TXU Kathy Scott – CNP Dave Pagliai – ERCOT Kyle Patrick – NRG Lindsay Butterfield – ERCOT Jim Lee – AEP Carolyn Reed – CNP Sam Pak – Oncor Rebecca Reed – NRG Monica Jones - NRG WebEx: Cheryl Franklin – AEP Diana Rehfeldt – TNMP Kaci Jacobs – TXU Leo Angele – ERCOT Tomas Fernandez – NRG Tammy Stewart - ERCOT |
| 3. | Last Month Meeting Notes – August 2017 |
| 4. | ERCOT System Instances & MarkeTrak Monthly Performance Review - MarkeTrak Performance: Updated SLA for 2018 will go October RMS for initial review with updated Release schedule for 2018. - Digital Certificate Download Process Update: - Users have to download an actual file (which is the certificate) and are provided with instructions to install into the browser. - ERCOT will develop a step-by-step process for users - ERCOT to communicate at Subcommittee level (RMS and COPS) - ERCOT to host market calls (& WEBEX) for Q&A: proposing Wed 10/18 1-2pm and Wed 11/15 1-2pm (ERCOT will look at expanding WebEx/Confernce Call to allow for Q&A) - To discuss changes in the R6 release - ERCOT to list a Q&A/FAQ document received on 1st call available for 2nd call - MPs can send Dave Pagliai questions beforehand - TDTMS to include an agenda item to call into the Conference Call in November - ERCOT to implement in a “phased approach” – timeline? - Will be communicated once 2018 Release schedule is set - Changes currently scheduled to occur in the MOTE (Mkt Operations Test Environment) on 11/6/17 - Production change currently scheduled for R6 release (12/5/17 - 12/7/17) - Target audience: IT teams & USAs - Compatible with IE8 and 11 - 2018 System Change Roadmap (Agenda item #8) - IT to IT webex meeting (before end of year): Date TBD - Focus on Retail Road Map and projects planned for the next 2 years - Troy Anderson will continue to present to Stakeholders the PPL progress |
| 5. | RMS Workshop – NPRR778 |
|  | New proposed date – 10/19/17 9am – 12pm - Joint TXSET/TDTMS meeting 10/19 afternoon : 1:30 – 4pm - TDSPs will discuss “off ramp” period extension and bring back feedback to 10/10 RMS |
|  | New timeline for market communications - (if approved by RMS): TDTMS leadership to send out market notice on 10/13 of workshop on 10/19 |
|  | Agenda items (for 10/19 workshop) – include in TDTMS update to RMS on 10/10 - Background/history and purpose of NPRR778 - Voluntary testing, not required, highly encouraged. - Round robin testing - Registration deadline to conduct end-to-end testing: Nov 10th - Connectivity to RMTE & Q&A (if applicable) - Testing Scripts – activities & timelines - Discontinuing of CWA via MT (date of discontinuation TBD) - FAQ - Q&A - Follow-up/Kick-Off Market Call on Nov 13th |
|  | Other? |
| 6. | NPRR778/RMGRR139 – Prep work for Release 5 go-live (Oct 29-31) |
|  | A. Review discussion from Market Call: [completed in August] |
|  | Testing window begins 10/16/17 |
|  | Testing will not be coordinated via ERCOT |
|  | MPs must coordinate testing with each other via RMTE |
|  | B. Review any action items from RMS: [completed in August] |
|  | Coordinate w/ TXSET re: market communications |
|  | Stress obligation for CRs to use transactions (TDSPs will not support daily use of CWA MTs beyond the ‘off-ramp’ period) |
|  | C. Review any action items from TXSET: [completed in August] |
|  | What coordinated testing activities w/ TXSET are needed? (testing partners, activities, timeline, etc.) |
|  | Review progress of test scripts |
|  | Clearly define SUCCESS CRITERIA when testing scripts in the RMTE |
|  | Step-by-step how MPs will successfully execute test scripts in the RMTE |
|  | D. Review any action items from RMTTF: [to take up in September] - Coordinate with RMTTF leadership to update the MT UG in November. - Jim will work with Sheri/Tomas to look at the UG section first and provide any edits to TDTMS in November. |
|  | Update MT User Guide language for CWA subtype to align language with NPRR778/RMGRR139 |
|  | Does MarkeTrak tool itself execute any validations? |
|  | What is the code logic behind the pop-up reminder MPs get, in regards to the evaluation window when submitting a CWA issue, when the MP can actually submit an 814_08 transaction? |
|  | LUNCH |
| 7. | MarkeTrak Subtype Analysis "Gameplan" |
|  | Review data feedback from June TDTMS request: |
|  | Rescission: Breakout table of "Days from Enrollment Submitted" - 618 out of 1176 = 52.5% (submitted within 5 days of enrollment) - MPs feel that it is acceptable that most are submitted within 5 days, and currently no appetite to reduce the 25 day submission window |
|  | Switch Hold Removal: Switch Hold Not Removed vs. Total # of Switch Hold Requests |
|  | Usage/Billing Missing: Breakout table of "Avg Days Open" - CRs observed that when a TDSP closes this type of issue, the missing trxn is usually sent same day or next day - Assumption that Unexecutable volume is mostly in the 0-6 range. **Ask ERCOT to look at Cancel w/ Approval volumes in 2018, post NPRR778** - TDTMS leadership to include this as part of the RMS update in October (year over year volumes) |
|  | Missing Enrollment |
| 8. | 2018 System Change Roadmap – discuss ERCOT NAESB upgrade |
| 9. | Other Business |
| 10. | Adjourn |