TDTMS Meeting September 20, 2017 09:30 AM

##### Agenda

| 1. | Antitrust Admonition |
| --- | --- |
| 2. | Introductions In Person: Sheri Wiegand – TXU Kathy Scott – CNP Dave Pagliai – ERCOT Kyle Patrick – NRG Lindsay Butterfield – ERCOT Jim Lee – AEP Carolyn Reed – CNP Sam Pak – Oncor Rebecca Reed – NRG Monica Jones - NRG WebEx: Cheryl Franklin – AEP Diana Rehfeldt – TNMP Kaci Jacobs – TXU Leo Angele – ERCOT Tomas Fernandez – NRG Tammy Stewart - ERCOT |
| 3. | Last Month Meeting Notes – August 2017 |
| 4. | ERCOT System Instances & MarkeTrak Monthly Performance Review MarkeTrak Performance: Updated SLA for 2018 will go October RMS for initial review with updated Release schedule for 2018. Digital Certificate Download Process Update: Users have to download an actual file (which is the certificate) and are provided with instructions to install into the browser. ERCOT will develop a step-by-step process for users ERCOT to communicate at Subcommittee level (RMS and COPS) ERCOT to host market calls (& WEBEX) for Q&A: proposing Wed 10/18 1-2pm and Wed 11/15 1-2pm (ERCOT will look at expanding WebEx/Confernce Call to allow for Q&A) To discuss changes in the R6 release ERCOT to list a Q&A/FAQ document received on 1st call available for 2nd call MPs can send Dave Pagliai questions beforehand TDTMS to include an agenda item to call into the Conference Call in November ERCOT to implement in a “phased approach” – timeline? Will be communicated once 2018 Release schedule is set Changes currently scheduled to occur in the MOTE (Mkt Operations Test Environment) on 11/6/17 Production change currently scheduled for R6 release (12/5/17 - 12/7/17) Target audience: IT teams & USAs Compatible with IE8 and 11 2018 System Change Roadmap (Agenda item #8) IT to IT webex meeting (before end of year): Date TBD Focus on Retail Road Map and projects planned for the next 2 years Troy Anderson will continue to present to Stakeholders the PPL progress |
| 5. | RMS Workshop – NPRR778 |
|  | New proposed date – 10/19/17 9am – 12pm Joint TXSET/TDTMS meeting 10/19 afternoon : 1:30 – 4pm TDSPs will discuss “off ramp” period extension and bring back feedback to 10/10 RMS |
|  | New timeline for market communications (if approved by RMS): TDTMS leadership to send out market notice on 10/13 of workshop on 10/19 |
|  | Agenda items (for 10/19 workshop) – include in TDTMS update to RMS on 10/10 Background/history and purpose of NPRR778 Voluntary testing, not required, highly encouraged. Round robin testing Registration deadline to conduct end-to-end testing: Nov 10th Connectivity to RMTE & Q&A (if applicable) Testing Scripts – activities & timelines Discontinuing of CWA via MT (date of discontinuation TBD) FAQ Q&A Follow-up/Kick-Off Market Call on Nov 13th |
|  | Other? |
| 6. | NPRR778/RMGRR139 – Prep work for Release 5 go-live (Oct 29-31) |
|  | A. Review discussion from Market Call: [completed in August] |
|  | Testing window begins 10/16/17 |
|  | Testing will not be coordinated via ERCOT |
|  | MPs must coordinate testing with each other via RMTE |
|  | B. Review any action items from RMS: [completed in August] |
|  | Coordinate w/ TXSET re: market communications |
|  | Stress obligation for CRs to use transactions (TDSPs will not support daily use of CWA MTs beyond the ‘off-ramp’ period) |
|  | C. Review any action items from TXSET: [completed in August] |
|  | What coordinated testing activities w/ TXSET are needed? (testing partners, activities, timeline, etc.) |
|  | Review progress of test scripts |
|  | Clearly define SUCCESS CRITERIA when testing scripts in the RMTE |
|  | Step-by-step how MPs will successfully execute test scripts in the RMTE |
|  | D. Review any action items from RMTTF: [to take up in September] Coordinate with RMTTF leadership to update the MT UG in November. Jim will work with Sheri/Tomas to look at the UG section first and provide any edits to TDTMS in November. |
|  | Update MT User Guide language for CWA subtype to align language with NPRR778/RMGRR139 |
|  | Does MarkeTrak tool itself execute any validations? |
|  | What is the code logic behind the pop-up reminder MPs get, in regards to the evaluation window when submitting a CWA issue, when the MP can actually submit an 814_08 transaction? |
|  | LUNCH |
| 7. | MarkeTrak Subtype Analysis "Gameplan" |
|  | Review data feedback from June TDTMS request: |
|  | Rescission: Breakout table of "Days from Enrollment Submitted" 618 out of 1176 = 52.5% (submitted within 5 days of enrollment) MPs feel that it is acceptable that most are submitted within 5 days, and currently no appetite to reduce the 25 day submission window |
|  | Switch Hold Removal: Switch Hold Not Removed vs. Total # of Switch Hold Requests |
|  | Usage/Billing Missing: Breakout table of "Avg Days Open" CRs observed that when a TDSP closes this type of issue, the missing trxn is usually sent same day or next day Assumption that Unexecutable volume is mostly in the 0-6 range. **Ask ERCOT to look at Cancel w/ Approval volumes in 2018, post NPRR778** TDTMS leadership to include this as part of the RMS update in October (year over year volumes) |
|  | Missing Enrollment |
| 8. | 2018 System Change Roadmap – discuss ERCOT NAESB upgrade |
| 9. | Other Business |
| 10. | Adjourn |