## Slide 1
CRR Framework Upgrade
Project Update for Congestion Management Working Group (CMWG)
October 30, 2017

## Slide 2: High Level Timeline
DEC 8, 2017 – Market requalification period ends
  Any CRR Account Holders or Counter-Parties that have not completed requalification will need to communicate their intentions to ERCOT
  Cannot guarantee there will be enough time to get them qualified prior to implementing the new MUI
DEC 8, 2017 – Last day to qualify on current MUI
  Any new CRR Account Holders or Counter-Parties will only be qualified on the new MUI after this date and can start participating in auctions held after the MUI implementation
JAN 22, 2018 – MUI implementation go-live
  Any CRR Account Holders or Counter-Parties that have not completed requalification will not be able to participate in any auctions after this date, until a qualification test is passed
NOV/DEC 2017 – Reminder for PCRR-eligible NOIEs
  NPRR808, Three Year CRR Auction, requires off-cycle allocation
  2020 annual allocation will be completed using the current MUI

## Slide 3: Requalification Status
As of October 27
  32% of CRR Account holders have requalified (there are ~230 registered CRR Account Holders)
    39% of CRRAHs that have participated in auctions over the last 6 months have requalified

## Slide 4: Questions/Open Discussion
REMINDER: In order to participate in CRR Auctions after the January 2018 implementation of the upgraded MUI, CRR Account Holders and their Counter-Parties must pass a requalification test.