## Slide 1
Texas Data Transport & MarkeTrak Systems
(TDTMS)
Update to RMS
November 7, 2017
Jim Lee (AEP) – Chair Monica Jones (NRG) – Vice Chair

## Slide 2
2018 Retail SLA Endorsement
TDTMS reviewed 2018 Retail SLA and recommends RMS approval as presented by ERCOT.
Tentative 2018 Retail Release Calendar:
  Weekday Release: Weekend/Retail Release:
Release | Month | Weekend Release
Retail R1 | Feb | 10, 11
Retail R2 | Apr | 07, 08
Retail R3 | Jun | 02, 03
Retail R4 | Aug | 11, 12
Retail R5 | Oct | 27, 28
Retail R6 | Dec | 15, 16
Release | Month | Weekday Release
R1 | Feb | 06 – 08
R2 | Apr | 03 – 05
R3 | May | 29 – 31
R4 | Aug | 07 – 09
R5 | Oct | 23 – 25
R6 | Dec | 11 – 13

## Slide 3
Reminder: NPRR778 Key Dates!
Oct 16, 2017: ERCOT code uploaded to Retail Market Testing Environment (RMTE) available for ad-hoc testing.
Oct 19, 2017: RMS Workshop – NPRR778
Nov 1, 2017: Market Notice to include Testing Details; Kick-Off Call reminder; End-to-End coordinated testing sign up reminder
Nov 10, 2017: End-to-End coordinated testing sign up deadline
Nov 15, 2017: NPRR778 Testing Kick-Off Call (9:30am – 11:30am during TDTMS meeting)
Nov 20 – Dec 7, 2017: End-to-End coordinated testing window
Dec 9-10, 2017: NPRR778/RMGRR139 Go-Live
Dec 11, 2017: Market Notice to remind MPs to utilize transactions in lieu of day-to-day usage of MarkeTrak Cancel w/ Approval (per NPRR778)
Feb 1, 2018: Market Notice to remind MPs that TDSPs will cease support of daily use of MarkeTrak Cancel w/ Approval on March 1, 2018
Mar 1, 2018: TDSPs to cease support of daily use of MarkeTrak Cancel w/ Approv

## Slide 4
NPRR778 Workshop Presentation & Test Scripts
TXSET & TDTMS held a Workshop for NPRR778 to outline processes and timelines, and address any questions from Market Participants about end-to-end testing.
NPRR778 Test Scripts for End-to-End testing:

## Slide 5
Next TDTMS meeting date:
November 15th 9:30am
In-person @ ERCOT METCenter (WebEx available)
http://www.ercot.com/committees/board/tac/rms/tdtms/index.html