## Slide 1
Resource Definition Roadmap
October 2017
DRAFT VERSION

## Slide 2: Background
Previous attempts at addressing non-modeled generation or distributed generation have struggled to resolve the various issues.
This task force is intended to resolve issues with the protocols regarding resources and definitions in ERCOT.
  Attempting to resolve with a single over-arching NPRR to address everything is expected to stretch out the timeline significantly to get overall agreement.
The recommended approach is to selectively identify and resolve issues
  It is anticipated that several NPRRs will be developed to address existing issues.

## Slide 3: Stages of Activities
Step 1 - Align definitions to identify differences
  Initial Spreadsheet by Jay identifies resource types.
    Update with Ken/Woody construct
  Initial table comparing PURA to PUCT to ERCOT generated
    Need to include NERC definitions
  Align with Jay’s Resource analysis
    Revise and streamline to capture key issues and gaps
  Develop consensus on new Terms and/or definitions
  Publish new Terms/Definitions
    Part of whitepaper?
  Send to PRS for approval?
Estimated duration 6-8 months

## Slide 4: Stages of Activities
Step 2 – Clarify Definitions for Transmission connected resources
  Revise/replace “Non-modeled” term per new definitions
  Recommend/Submit first NPRR.
Estimated Duration 6 months

## Slide 5: Stages of Activities
Step 3 – Develop definition for Energy Storage resources
  Generate new category similar to PVGR,WGR for energy storage
  Clarify registration requirements
  Clarify new data/telemetry requirements
  Submit subsequent NPRR.
Estimated duration 4-6 months

## Slide 6: Stages of Activities
Step 4 – Clarify definitions for Distribution connected resources
  Generate new categories addressing multiple configurations
  Utilize definitions established in step 1 where possible.
  Include current and proposed future DG categories together, or address in separate NPRRs?
  Submit NPRR(s).
Estimated duration 6-8 months

## Slide 7: Topics for Additional Discussion
  Elimination of term “non-modeled”
  Requirements for transmission connected resources less than 10 MW
  Requirements for Voltage support services/testing
    Certain generation resources grandfathered if not capable?
  Definition for Distribution connected resources 10 MW and greater
  How to handle Aggregations of distribution connected generation resources
  Energy Storage registration/modeling issues.
  Distribution connected generation only resources (no load)