## Slide 1
Flight Testing Update

## Slide 2: Flight 1017 Details
Flight 1017 is 100% complete
3 New CRs successfully completed
9 existing CRs successfully completed
655 tasks were completed including Connectivity and Penny test
1 CR successfully completed testing in the Adhoc Period
2 CRs are currently testing in the Adhoc Period
82 tasks were completed for Adhoc
Texas Set Working Group
10/19/17

## Slide 3: Flight 2018 Preview
Flight 0218 signup deadline is 01/17/18
Connectivity testing begins on 01/23/18
Day 1 transactions begin on 02/12/18
Flight 0218 is scheduled to conclude on 02/23/18
Flight 1017 Adhoc signup deadline is 02/23/18
Contingency/Adhoc period concludes 04/06/18
Texas Set Working Group
10/19/17