## Slide 1
Project Prioritization Review
December 14, 2017

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR562 – Subsynchronous Resonance | Jan 2018 | 2018-R1 | $25k-$35k | ERCOT
SCR791 – Correction of 60-day SCED GRD Disclosure Report | Jan 2018 | 2018-R3 | $24k-$35k | MDWG
NPRR817 – Create a Panhandle Hub | Mar 2018 | 2018-R5 | $150k-$200k | DC Energy
NPRR768 – Revisions to RT On-Line Reliability Deployment Price Adder Categories | Apr 2018 | 2018-R5 | $100k-$150k | ERCOT
NPRR821 – Elimination of the CRR Deration Process for Resource Node to Hub or Load Zone CRRs | Jan 2019 | 2019-R3 | $30k-$50k | DC Energy
Create MIS link for posting of annual SSR topology-check report
Aging Items Report | Last Action | Status
NPRR664 – Fuel Index Price for Resource Definition and Real-Time Make-Whole Payments for Exceptional Fuel Cost Events | Board approved on 12/9/2014 | Pending submission / approval of alternate approach
NPRR714 – Real-Time Make-Whole Payment for Exceptional Fuel Cost | Sunset provision on 6/1/2017 | Removing from aging items report