## Slide 1
PR173-02 ERCOT Flight Certification Website
Retail Projects Update for Retail Market Subcommittee (RMS)
January 9, 2018

## Slide 2: Agenda
PR173-02 ERCOT Flight Certification Website
  Project Overview
  Benefits
  Tentative High Level Timeline
  Market Communications
  Accomplishments to date
  Q1 Expectations
Questions/Discussion

## Slide 3: PR173-02 ERCOT Flight Certification Website: Project Overview
Replace the external web interface utilized for the purpose of executing Protocol mandated ERCOT certification of retail Market Participants (ETOD).
Refresh the technology associated with the certification interface to incorporate current browser and security requirements
  Comply with ERCOT web access standards
  Enforce visibility and update permissions based on DUNs
Increased visibility of defined steps required to complete ERCOT certification associated primarily with:
  New LSE entering the ERCOT Retail Market
  Existing LSE changing system parameters required to operate in the ERCOT retail market
Capture and make available auditable logs of registration and certification data associated with changes to MP and potential MP specifications
  Minimize the need for one-off mail, email, and phone calls
  Market Participant availability of ERCOT certification and connectivity specifications

## Slide 4: PR173-02 ERCOT Flight Certification Website: Benefits
Certifying parties will no longer have to contact ERCOT to maintain user name and password access
Defined permissions will eliminate the possibility of subsequent updates overriding changes to shared files and spreadsheets
Capture of communications in a single, web based repository
Access to Help features and ERCOT certification documentation
Notification capabilities to display and enforce approved timelines
Dashboard and reporting functions available allowing parties to customize data to fit their needs

## Slide 5: PR173-02 ERCOT Flight Certification Website : Tentative Timeline
This project is expected to require an accompanying “clean up” NPRR to address documented processes currently in the Protocols.
The implementation timeline below may be dependent on the timeline for NPRR approval through the stakeholder process.
Project Updates for RMS
ERCOT leads “hands-on” training based upon input from “Shadow” Flight
Flight 02/18
Flight 06/18
Screenshots, specs, documents as appropriate
“Shadow” Flight for volunteers Flight 10/18
Initial Flight 02/19

## Slide 6: PR173-02 ERCOT Flight Certification Website: Market Communications
  ERCOT will provide updates as appropriate on project timing and status to RMS
  Members of the project team will be available to provide details on business level milestones in appropriate Market Participant forums as they become available

## Slide 7: PR173-02 ERCOT Flight Certification Website: Accomplishments to date
New Flight Certification Website is built the same vendor application as MarkeTrak.
Continued development centered on user activities:
  CR registering for Flight
  CR submitting test specs
  Designating AR/BAR
  Company user administration
Continued development centered on system admin activities:
  Creating new CRs
  Setting up Flight Designation Data
  Error messaging
  User data entry forms
  Designating company admins
  Automated messaging

## Slide 8: PR173-02 ERCOT Flight Certification Website Q1 Expectations
2018 Q1 expectations include:
  Identifying end user authentication methodology
  Design and build out of supporting infrastructure

## Slide 9: Questions/Discussion