## Slide 1: Price Responsive Load / Retail DR Data Collection Project and Lessons Learned
Paul Wattles
Karen Farley
DSWG
March 2014

## Slide 2: Why it’s important to understand retail DR & price response
Impacts of retail demand response and price response on the long term load forecast
Advanced metering
  Enablement of DR is an important element in the return on the AMI investment
There are limits on the amount of DR that the ISO can contract for (e.g., Ancillary Services and ERS).
  Also true of TDSP load management programs
The bulk of new DR will likely need to be enabled by LSEs:
  Price and 4CP-responsive Load
  Other retail DR incentives and technologies
Ability to track growth of these products is a key metric in measuring the success of the ERCOT retail market

## Slide 3: The need to dig deeper
Phase 1 – Survey
  Results shared with market in Aug 2013 (RMS and DSWG)
Phase 2 – Data collection
  Collected ESIID information from REPs Oct 2013
  Additional survey used to collect events from REPS
  Phone calls with NOIEs
Phase 3 – Analysis
  After data collection, evaluation of price elasticity and how it affects:
    Load forecasting
    Wholesale market price formation
    Resource adequacy
  Analysis will be at the aggregate, no specific market participant information will be shared
We are here!

## Slide 4: Phase 2 – Data collection - REPs
Thanks to the data collection & survey, now we know:
  The number of premises on retail contracts for dynamic pricing and/or demand response
    Details collected in snapshot file received Aug 2013
      ESIID
      Category
      Direct Load Control Y/N
    Details collected in targeted surveys received Dec 2013
      List of dates and start/stop times for DR events
      What type of notification (if any)
Lessons Learned
  Just a few (kidding) – please see slides 12-13

## Slide 5: Phase 2 – Data collection - NOIEs
Each MOU/COOP has different programs, different reporting methods and different event analysis methodologies
Challenge to quantify impacts and align with REP findings

## Slide 6: Pricing Events -- June
June 2013, North Load Zone

## Slide 7: Pricing Events – July
3000
July 2013, North Load Zone

## Slide 8: Pricing Events – August
3000
Aug. 2013, North Load Zone

## Slide 9: Pricing Events – September
Sept. 2013, North Load Zone

## Slide 10: Phase 3 – Analysis Part 1
ERCOT working with vendor for analysis
  Defined approach, data requirements and deliverables for each category
    Other Load Control
    Real Time Pricing
    Block & Index
    Four Coincident Peak
    Peak Rebate
  Short report with findings for each type of program analyzed
  Final report on findings and results
  Presentations to stakeholders
  All data is anonymized and vendor signed NDA

## Slide 11: Phase 3 – Analysis Part 2
ERCOT analysis
  Time of Use price offerings are designed to promote a behavioral shift in customers -- not considered event-driven DR
    Evaluation (currently deferred) would look at TOU premise usage vs. a non-TOU control group
    Need additional details (what are the hour blocks?) from REPs in order to analyze
    With 117,000 ESIIDs reported, statistical sampling likely needed
  Other Voluntary Demand Response Product
    ERCOT will contact the REPs reporting ‘OTH’ products to better define the product types in future data collection exercises.
    Low volume of ESIIDs reported, but vast majority were C&I
  Provide periodic progress reports to the market on an aggregated basis
    In future years, chart market growth in participation for each product type

## Slide 12: Lessons Learned
Lessons Learned
  Did we have the right categories identified?
    No ESIIDs reported in the following categories
      Critical Peak Pricing (CPP)
      Financial Option (FO)
    Other Direct Load Control (OLC)
      ~ 10,000 ESIIDs reported in this category. Is this the correct definition?
      OLC – Other Direct Load Control – contracts that allow the LSE or a third party to control the customer’s load remotely for economic or grid reliability purposes. This category applies to Direct Load Control (DLC) with different deployment criteria than described elsewhere. (Avoid double counting if DLC data was reported in other categories.)
    Did the yes/no flag of Direct Load Control create confusion when considered alongside OLC?

## Slide 13: Lessons Learned
Lessons Learned - continued
  Follow-up survey for event identification
    REPs were great in getting these back, but it would have helped to let them know in advance that the request was coming so they could plan workload
    What is the best way to collect this info in the future?
  File management
    Some REPs contract with NAESB service providers -- submission of their files may have been delayed as service providers were not aware of need to transmit to ERCOT
    Resubmission to address errors in REP files
      Example – 105 errors, 54 needed to be resubmitted – the others should not have been sent
      What’s the best way to handle?
    Response file vs. validation file
      Confusion on the difference between the two files -- are there improvements we can make in the technical specification file?

## Slide 14: Data Collection for 2014 – April Workshop Questions
When is the right time to start receiving data for Summer 2014?
  Is a June 15 snapshot still the right approach?
  Or should we receive files more frequently?
  Should a different schedule be considered to address error handling and customer churn?
What category changes are needed?
The event-related questions from Survey Monkey – would it work better to incorporate this into the data collection file?
What error handling process improvements are needed?
Do we need Protocol or Guide language?

## Slide 15: Data Collection for 2014 – April Workshop Questions
What additional questions should be considered?
Workshop
  April 9th or 10th
  MET Center and WebEx

## Slide 16: Questions?
ON
OFF

## Slide 17: Appendix - Definitions
RTP – Real Time Pricing - retail prices based on ERCOT Real-Time Settlement Point Prices for the premise Load Zone, calculated every 15 minutes, or other real-time wholesale price indicator(s).
B&I – Block & Index – fixed pricing for a defined volume of usage, coupled with pricing indexed to the wholesale market for usage exceeding the block. Block prices and volumes may vary by time of day/week.
CPP – Critical Peak Pricing – contracts that call for prices to rise dramatically during critical peaks: limited duration, dynamically set periods of time that usually correlate to high prices in the real-time wholesale market. Critical peak events typically occur a limited number of times per year and typically are communicated in advance to participants.
CPR – Critical Peak Rebates - contracts that pay rebates to customers for load reductions taken during defined during critical peaks (see above).

## Slide 18: Appendix - Definitions
4CP – Four Coincident Peak – predictor signals or direct load control provided to customers in advance of potential Four Coincident Peak (4CP) intervals during summer months (June through September). Reducing load during such intervals lowers transmission charges.
  4CP charges apply to large customers (peak demand ≥700 kW) in competitive choice areas, and also to NOIEs at the boundary meter level.
TOU – Time of Use - charges based on usage across defined blocks of hours, with prices and schedules known in advance. (As used here, does not apply to seasonal fuel factor-related rate adjustments).
OLC – Other Direct Load Control – contracts that allow the LSE or a third party to control the customer’s load remotely for economic or grid reliability purposes. This category applies to Direct Load Control (DLC) with different deployment criteria than described elsewhere. (Avoid double counting if DLC data was reported in other categories.)
OTH – Other Voluntary Demand Response Product – any retail product that includes a demand response incentive or signal not covered in the other categories.