## Slide 1
Flight Testing Update

## Slide 2: Flight 0218 Summary
Flight 0218 signup deadline was 01/17/18
Connectivity testing began on 01/23/18
Day 1 transactions began on 02/12/18
Flight 0218 was scheduled to conclude on 02/23/18
Flight 0218 Adhoc signup deadline was 02/23/18
Contingency/Adhoc period concludes 04/06/18
Retail Market Subcommittee
03/06/18

## Slide 3: Flight 0218 Details
5 New CRs successfully completed testing
2 existing CRs successfully completed testing
1 existing CR withdrew from testing before completing
1748 tasks were completed including Connectivity and Penny tests
Retail Market Subcommittee
03/06/18