## Slide 1
2018 Annual Validation
Initial Report
PWG Meeting
04.19.2018

## Slide 2: 2018 Annual Validation Task List
 |  | Date Completed |  |  |  |  |  |  | 
Due Date* | 2018 Residential Annual Validation Task List | ERCOT | AEP | CNP | ONCOR | SHRY McAllen | SHRY | TNMP | Nueces
03/30/2018 | ERCOT to provide list of ESI IDs to TDSPs |  |  |  |  |  |  |  | 
04/10/2018 | TDSPs to provide finalized list of ESI IDs to ERCOT |  |  |  |  |  |  |  | 
04/15/2018 | Market Notice announcing lists are available to CR of record |  |  |  |  |  |  |  | 
04/15/2018 | TDSPs to begin submitting 814_20 transactions |  |  |  |  |  |  |  | 
09/30/2018 | TDSPs to complete submissions of all 814_20 transactions |  |  |  |  |  |  |  | 
10/02/2018 | ERCOT completes review of expected database changes |  |  |  |  |  |  |  | 
Due Date* | 2018 Business Annual Validation Task List |  |  |  |  |  |  |  | 
03/30/2018 | ERCOT to provide list of ESI IDs to TDSPs |  |  |  |  |  |  |  | 
03/30/2018 | ERCOT Provides Qtr Validation Lists to TDSPs (BUS Only) |  |  |  |  |  |  |  | 
04/10/2018 | TDSPs to provide finalized list of ESI IDs to ERCOT |  |  |  |  |  |  |  | 
04/15/2018 | Market Notice announcing lists are available to CR of record |  |  |  |  |  |  |  | 
04/15/2018 | TDSPs to begin submitting 814_20 transactions |  |  |  |  |  |  |  | 
09/30/2018 | TDSPs to complete submissions of all 814_20 transactions |  |  |  |  |  |  |  | 
09/30/2016 | Complete Quarterly Validations |  |  |  |  |  |  |  | 
10/02/2018 | ERCOT to review database for expected changes |  | MT | MT | MT | MT | MT | MT | MT
10/02/2018 | All TDSPs have submitted at least 99% of changes |  |  |  |  |  |  |  | 
11/02/2016 | Initial Weather Responsiveness Report Produced |  |  |  |  |  |  |  | 
01/02/2016 | Weather Responsiveness Overdue Report Produced |  |  |  |  |  |  |  | 
Monthly | Continue Overdue Reporting Until All Complete |  |  |  |  |  |  |  | 
* If the date falls on a weekend or holiday, please use the following business day as deadline. |  |  |  |  |  |  |  |  | Update: '03/14/2018

## Slide 3: Summary of RES Changes by Weather Zone

## Slide 4: Summary of RES Changes by TDSP

## Slide 5: 2018 BUS Annual Validation Yearly Compare

## Slide 6: 2018 BUS Annual Validation by TDSP