## Slide 1
Flight Testing Update

## Slide 2: Flight 0218 Details
Flight 0218 is 100% complete
5 New CRs successfully completed testing
2 existing CRs successfully completed testing
1 existing CR withdrew from testing before completing testing
1748 tasks were completed including Connectivity and Penny tests
No CRs tested during the Adhoc Testing period
Retail Market Subcommittee
04/03/18

## Slide 3: Flight 0618 Preview
Flight 0618 signup deadline is 05/09/18
Connectivity testing begins on 05/15/18
Day 1 transactions begin on 06/04/18
Flight 0618 is scheduled to conclude on 06/15/18
Flight 0618 Adhoc signup deadline is 06/15/18
Transactions will not be sent or received 07/02/18 thru 07/06/18
Contingency/Adhoc period concludes 08/03/18
Retail Market Subcommittee
04/03/18