|  |  | System Planning |
| --- | --- | --- |
|  |  | Monthly Status Report April 2018 |
|  | Report Highlights |  |
|  | ERCOT is currently reviewing proposed transmission improvements with a total estimated cost of $906.5 Million. Transmission Projects endorsed in 2018 total $43 Million. All projects (in engineering, routing, licensing and construction) total approximately $7.21 Billion as of March 1, 2018. Transmission Projects energized in 2018 total about $220.8 Million as of March 1, 2018. |  |

Regional Planning Group Project Reviews

- Garland Power & Light and Oncor have jointly submitted the North Garland Reliability Infrastructure Project (N-GRIP). This is a Tier 1 project that is estimated to cost $78 million. The ERCOT independent review for this project is currently placed on hold per the request of GPL.

- WETT has submitted the Bearkat Area Transmission Improvements project. This is a Tier 1 project that is estimated to cost $69.9 million. This project is currently under ERCOT Independent Review.

- Oncor has submitted the Far West Texas Dynamic Reactive Devices project. This is a Tier 1 project that is estimated to cost $86 million.  This project is currently under ERCOT Independent Review.

- AEPSC has submitted the LRGV Import Project. This is a Tier 1 project that is estimated to cost $73.4 million. AEPSC has also requested that ERCOT provide conditional endorsement for an additional $357.2 million project. This project is currently under ERCOT Independent Review.

- Oncor has submitted the Far West Texas Project 2. This is a Tier 1 project that is estimated to cost $194 million. This project is currently under ERCOT Independent Review.

- Oncor has submitted the Grapevine Switching Station project. This is a Tier 2 project that is estimated to cost $25 million. This project is currently under ERCOT Independent Review.

- Oncor has submitted the Dallas TI – Schroeder Rd. 138 kV Upgrade project. This is a Tier 3 project that is estimated to cost $23 million.  This project has been submitted for RPG comments.

More information on current and past RPG projects can be found on the ERCOT MIS Secure (digital certificate required): https://mis.ercot.com/pps/tibco/mis/Pages/Grid+Information/RegionalPlanning

Past email communication on RPG projects can be found on the ERCOT listserve by signing up for the REGPLANGROUP list: http://lists.ercot.com/scripts/wa-ERCOT.exe?A0=REGPLANGROUP

# Planning Model Activities

The short term calendar of major planning model events is as follows:

- July 1,  2018		Post 18SSWG Base Cases and TPIT

- July 20, 2018		Post Contingency definitions and Planning Data Dictionary

The following table shows interconnection projects that met Planning Guide section 6.9(1) and 6.9(2) and were modeled in the SSWG cases as either complete or as a simple model in accordance with Planning Guide section 6.9.  The 6.9(2) Deadline shown in red have received a notification that the 60 day deadline has past and the set of planning data has not been received.

# Permian Basin Oil Rig Count

# Other Notable Activities

- ERCOT continues to develop the 2018 Regional Transmission Plan (RTP) study. Loads for all weather zones except Far West have been finalized. ERCOT continues to coordinate the Planning Guide 3.1.7 load review with TPs that have load-serving substations in the Far West weather zone. The initial start cases for all study regions except West/Far West and a list of criteria violations were shared with the RPG on May 4, 2018. TPs are encouraged to review and provide feedback on the initial start cases and violations.

- ERCOT continues to work on the 2018 Long-term System Assessment (LTSA). ERCOT presented findings from the initial generation expansion analysis for the three of five scenarios at the April RPG meeting. ERCOT will continue working on generation expansion analysis for other scenarios and begin conducting the transmission expansion analysis for the Current Trends scenario.

- The SPWG completed the 2018 CY base cases and is working on the 2019-2023 FY cases.

- ERCOT has posted the Panhandle and South Texas Stability and System Strength Assessment.  This assessment analyzed operating conditions for high concentrations of wind generation in the Panhandle region, and for the first time, in the Rio Grande Valley, which also is seeing a significant amount of wind generation development. The study showed that there are electric system stability limitations when wind and solar resources are unable to detect voltage signals due to a lack of thermal/synchronous generation in an area.

- ERCOT has completed the Dynamic Stability Assessment of High Penetration of Renewable Generation in the ERCOT Grid.  This study analyzed the system-wide stability impacts for a potential future scenario that included a high penetration of renewable generation. In the scenario, a total of 28,000 MW of renewable generation was dispatched to serve about 70% of the total system load. At this level of renewable penetration, ERCOT determined there would be significant stability issues that would need to be addressed to maintain a reliable grid.  The study demonstrated the need to perform a stability analysis when analyzing future system conditions involving high penetrations of renewable generation. The study also makes recommendations regarding the modeling, performance and system improvements that will be necessary to maintain a stable grid in the future. ERCOT will continue to analyze these issues and work to identify the most cost-effective solutions to address these challenges.

# Footnotes

+/- symbol indicates the increase or decrease from the previous month in oil rigs present in each county. There are 362 rigs, including a total increase of 10 oil rigs in the Permian Basin from March to April 2018.