## Slide 1
Flight Testing Update

## Slide 2: Flight 0618 Preview
Flight 0618 signup deadline was 05/09/18
Connectivity testing began on 05/15/18
Day 1 transactions began on 06/04/18
Flight 0618 was scheduled to conclude on 06/15/18
Flight 0618 Adhoc signup deadline was 06/15/18
Transactions will not be sent or received 07/02/18 thru 07/06/18
Contingency/Adhoc period concludes 08/03/18
Texas Set Working Group
06/20/18

## Slide 3: Flight 0618 Details
Flight 0618 is 98.92% complete as of noon 06/19/2018
3 New CRs successfully completed testing, 2 pending completion
2 existing CRs successfully completed testing, 1 pending completion
1331 tasks were completed including Connectivity and Penny tests
0 CRs signed up for Adhoc Testing in Flight 0618
Texas Set Working Group
06/20/18