## Slide 1
Flight Testing Update

## Slide 2: Flight 0618 Details
Flight 0618 is 100% complete
5 New CRs successfully completed testing
3 existing CRs successfully completed testing
1331 tasks were completed including Connectivity and Penny tests
0 CRs signed up for Adhoc Testing in Flight 0618
Texas Set Working Group
07/24/18

## Slide 3: Flight 1018 Preview
Flight 1018 signup deadline is 09/05/18
Connectivity testing begins on 09/11/18
Day 1 transactions begin on 10/01/18
Flight 1018 is scheduled to conclude on 10/12/18
Flight 0618 Adhoc signup deadline was 10/12/18
Contingency/Adhoc period concludes 11/16/18
Texas Set Working Group
07/24/18