| NPRR Number | 877 | NPRR Title | Use of Actual Interval Data for IDR ESI IDs for Initial Settlement |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 11, 2018 |  |
| Estimated Cost/Budgetary Impact |  | Phase I: System implementation cost: Budget impact of $10k to $25k. Phase II: System implementation cost: Budget impact of $25k to $45k. |  |
| Estimated Time Requirements |  | This Nodal Protocol Revision Request (NPRR) will be implemented in two phases upon Board approval. The timeline for implementing this NPRR is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Phase I: Estimated project duration: 3 to 4 months Phase II: Estimated project duration: 3 to 5 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Settlements (S&B) 100% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

Paragraph (6) of Section 18.6.1 can be manually implemented upon ERCOT Board approval with partial automation being implemented with Phase I. This NPRR will require manual business processes until Phase II (gray-boxed paragraph (6) of Section 18.6.1) is implemented.