| OBDRR Number | 007 | OBDRR Title | Revisions to the ORDC Methodology to Include Photo-Voltaic Generation Resources (PVGRs) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 1, 2018 |  |
| Estimated Cost/Budgetary Impact |  | Between $20k and $30k |  |
| Estimated Time Requirements |  | The timeline for implementing this Other Binding Document Revision Request (OBDRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 4 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management Systems (MMS) 100% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.