| NPRR Number | 901 | NPRR Title | Switchable Generation Resource Status Code |
| --- | --- | --- | --- |
| Impact Analysis Date |  | September 26, 2018 |  |
| Estimated Cost/Budgetary Impact |  | Between $150k and $200k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 5 to 8 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 63% ERCOT; 37% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management Systems (MMS) 67% - Data and Information Products (DAIP) 15% - Energy Management System (EMS) 7% - BI & Data Analytics 7% - Integration 4% - CRM & Registration System (REG) 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.