## Slide 1
Retail Projects Update
Retail Market Subcommittee (RMS)
October 16, 2018

## Slide 2: Agenda
PR173-02 ERCOT Flight Certification Website
  Project Overview
  Benefits
  Tentative High Level Timeline
  Market Communications
  Accomplishments to date
  2018 Q3/Q4 Expectations
ERCOT Retail Portfolio Refresh
  Overview
  Anticipated 2019 Impacts to the Retail Market
Questions/Discussion

## Slide 3: PR173-02 ERCOT Flight Certification Website

## Slide 4: PR173-02 ERCOT Flight Certification Website: Project Overview
Replace the external web interface utilized for the purpose of executing Protocol mandated ERCOT certification of retail Market Participants (ETOD).
Refresh the technology associated with the certification interface to incorporate current browser and security requirements
  Comply with ERCOT web access standards
  Enforce visibility and update permissions based on DUNs
Increased visibility of defined steps required to complete ERCOT certification associated primarily with:
  New LSE entering the ERCOT Retail Market
  Existing LSE changing system parameters required to operate in the ERCOT retail market
Capture and make available auditable logs of registration and certification data associated with changes to MP and potential MP specifications
  Minimize the need for one-off mail, email, and phone calls
  Market Participant availability of ERCOT certification and connectivity specifications

## Slide 5: PR173-02 ERCOT Flight Certification Website: Benefits
Certifying parties will no longer have to contact ERCOT to maintain user name and password access
Defined permissions will eliminate the possibility of subsequent updates overriding changes to shared files and spreadsheets
Capture of communications in a single, web based repository
Access to Help features and ERCOT certification documentation
Notification capabilities to display and enforce approved timelines
Dashboard and reporting functions available allowing parties to customize data to fit their needs

## Slide 6: PR173-02 ERCOT Flight Certification Website : Tentative Timeline
“Shadow” Flight for volunteers
0219
Flight 10/18
Presentation during Oct TXSET/TDTMS
10/23/2018
Initial Flight 0619
ERCOT leads “hands-on” training based upon input from “Shadow” Flight

## Slide 7: PR173-02 ERCOT Flight Certification Website: Market Communications
  ERCOT will provide updates as appropriate on project timing and status to RMS.
  Members of the project team will be available to provide details on business level milestones in appropriate Market Participant forums as they become available.
  A FlighTrak presentation will be provided at the October 2018 Meeting of TXSET/TDTMS (10/23/2018).

## Slide 8: PR173-02 ERCOT Flight Certification Website: Accomplishments to date
New Flight Certification Website is built the same vendor application as MarkeTrak.
Continued development on user activities related to registering and executing Flight Testing.
New focus centered on implementation of authentication solution.

## Slide 9: PR173-02 ERCOT Flight Certification Website Q3/Q4 Expectations
2018 Q3/Q4 expectations include:
  Implement and test end user authentication solution
    POC is complete
    Design and build out of supporting infrastructure
  Testing in preparation of 0219 “Shadow” Flight

## Slide 10: ERCOT Retail Portfolio Refresh

## Slide 11: Retail Portfolio Refresh: Overview
ERCOT established a Retail Portfolio Refresh Program to provide planning, coordination, and governance across upgrade projects.
ERCOT will return to RMS during 2018 Q4 with more information related to:
  Sequencing of efforts
  Communication strategy
  High level timeline
Systems:
FlighTrak (in progress)
DTR Tech Refresh (in planning)
EDI Mapping and Translator Replacement (in planning)
NAESB (not started)
ERCOT’s Registration System (not started)
MarkeTrak Oracle Upgrade (not started)
Objectives:
Upgrade technology to CURRENT support levels
Provide improved MONITORING and ALERTS
Improve UPTIME by reducing Mean Time to Repair (MTTR)
Ensure RELIABILITY and support future GROWTH
Reduce operating and maintenance COST
Mitigate SECURITY risks

## Slide 12: Retail Portfolio Refresh: Anticipated 2019 Impacts to the Retail Market
At this time, FlighTrak is expected to be the only retail system that will impact the retail market in 2019.
  “Shadow” Flight, 0219
  Initial Flight, 0619
No other system upgrade projects are anticipated to impact the market during 2019.

## Slide 13: Questions/Discussion