## Slide 1
Flight Testing Update

## Slide 2: Flight 1018 Preview
Flight 1018 signup deadline was 09/05/18
Connectivity testing began on 09/11/18
Day 1 transactions began on 10/01/18
Flight 1018 was scheduled to conclude on 10/12/18
Flight 1018 Adhoc signup deadline was 10/12/18
Contingency/Adhoc period concludes 11/16/18
Texas Set Working Group
10/23/18

## Slide 3: Flight 1018 Details
As of 10/22/2018 at 8:00AM CPT
Flight 1018 is 99.8% complete
10 New CRs are testing
10 existing CRs are testing
1 New CR did not complete Connectivity Testing and did not test
2326 tasks were scheduled including Connectivity and Penny tests
Texas Set Working Group
10/23/18