Texas SET Meeting

October 24, 2018

Scope:

- Test 10,000 ESI IDs Drop to POLR (See TDSP allotment below)

- Test up to 10 ESI IDs per CR by sending non-POLR switches or move-ins

- Test VREP (Volunteer) and POLR (LSP-Large Service Provider) allocation of Drop to POLR transactions

Success Criteria:

- TDSPs to transition the Drop to POLR ESI IDs with the transition scheduled date.

- TDSPs to complete non-POLR switches or move-ins if received and accepted by the TDSP up to 19:00 CPT of the transition scheduled date.

- Exceptions will be completed with the transition scheduled date or the scheduled date of the non-POLR transaction.

Note: ERCOT Business Process Instance (BPI) is complete when the 867_04 or 867_03F is received and processed.

Pre-Mass Transition Fire Drill Workshop

Agreed to

10,000 ESI IDs

4,000	ONCOR

3,000	Centerpoint Energy

2000	AEP

1000	TNMP

?	Nueces—ERCOT to determine if Nueces should be involved and volume.

Setup Requirements

- TDSPs develop list of ESI IDs needed for testing to send to ERCOT – Day 1

- How do we get ESI IDs into RMTE?

  - 814_20s for all ESI IDs. ERCOT needs to verify all ESI IDs are available in the RMTE.

- TDSPs consider setting up Default CR DUNS in test systems. As a Fall Back ERCOT will generate MVIs for TDSPs requiring their assistance.

  - Note: test regions require manual completions for MVIs. Verify status of all ESI IDs at ERCOT.

  - ERCOT to support the market developed method to set up the ESI IDs in a state needed for this test. Will be discussed further at the November 6, 2018 Workshop.

- Timeline for setup: No later than January 14, 2019?

- ERCOT – will they issue competitive switch transactions? If not, CRs will need to be given a list of ESI IDs for competitive switches.

  - How much lead time will CRs need to set up ESI IDs?

  - Recommend sending the list of ESI IDs to be used in the test to the CRs.

- How many competitive switches will be included into population of 10,000 
ESI IDs?

  - ERCOT hope to have this number developed at the November 6, 2018 Workshop.

  - The meeting attendees would like to suggest that 5% or less, of the total 10,000 ESI IDs, competitive transactions are sent.

  - CRs that will be sending competitive transactions need x days to set up the ESI IDs in their system.

    - If the CRs get the list of ESI IDs when the TDSPs send the list to ERCOT, the days lead time needed may be less.

- Test competitive MVI or Switch for scheduled date prior to or on scheduled “TS” date.

  - Meeting attendees recommend a maximum of 10 ESI IDs assigned per CR for competitive transactions.

Mass Transition Events

* Please note the list of Mass Transition Events corresponds with the timeline listed in the draft RMGRR on pages 10 & 11 as shown below. http://www.ercot.com/content/wcm/key_documents_lists/139245/13._DRAFT_XXXRMGRR-01_Related_to_NPRRXXX_Revisions_to_Mass_Transition_Processes_10XX18.doc

- Email Notice to market by ERCOT – Day 0

- Market Call – Day 0 or Day 1*

- ERCOT triggers “TS” transactions for 10,000 ESI IDs Day 0 or Day 1* – DTW 2 calendar days from current.

- Market Call – Day 1—Status Competitive orders MVI / Switch ROBO call, email, test messages, commission letters, CBCI information to REPs.

- Market Call Day 2—Effective date of “TS” transactions status, competitive orders MIV / Switches w accepted until 19:00 CPT – TDSPs may send 867_04s with completion of “TS”.

- Market Call Day 3-Status. TDSPs to send 867_04 / 03s.Depending upon when effective date “TS” completes. May not generate until Day 5 market call.

- Market Call Day 4—Status. TDSPs provide 867_04s or 867_03s if outstanding.