| SCR Number | 797 | SCR Title | Provide IRR Current Operating Plan (COP) to TSPs |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 3, 2018 |  |
| Estimated Cost/Budgetary Impact |  | Between $30k and $50k |  |
| Estimated Time Requirements |  | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 3 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Data and Information Products (DAIP) 68% - Market Management Systems (MMS) 16% - Integration 8% - Data Access & Transparency 7% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.