| NPRR Number | 879 | NPRR Title | SCED Base Point, Base Point Deviation, and Performance Evaluation Changes for IRRs that Carry Ancillary Services |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 10, 2018 |  |
| Estimated Cost/Budgetary Impact |  | Between $200k and $250k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 6 to 9 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Data and Information Products (DAIP) 46% - Market Settlements (S&B) 24% - BI & Data Analytics 14% - Energy Management System (EMS) 9% - Network Model Management System (NMMS) 4% - Integration 3% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.