| NPRR Number | 917 | NPRR Title | Nodal Pricing for Settlement Only Distribution Generators (SODGs) and Settlement Only Transmission Generators (SOTGs) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | January 2, 2019 |  |
| Estimated Cost/Budgetary Impact |  | Between $300k and $400k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 9 to 12 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Settlements (S&B) 30% - Integration 26% - Market Management Systems (MMS) 21% - Data and Information Products (DAIP) 12% - Network Model Management System (NMMS) 5% - Credit Monitoring and Management (CMM) 2% - CRM & Registration System (REG) 1% - Data Access & Transparency 1% - External Public 1% - BI & Data Analytics 1% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.