## Slide 1
CMM Tech Refresh Project Update
Credit Work Group
ERCOT Public
February 20, 2019

## Slide 2: Credit Monitoring & Management (CMM) Refresh
Project Overview
Improve the ability to support and maintain the CMM system by upgrading the technology and replacing vendor application components.
  Phase 1A – Implement NPRRs 648, 683, 743, 760, and 800 via the existing CMM application
  Phase 1B – Implement modern architecture, user improvements, and NPRRs (519, 620, 660, 741, 755)
  Phase 2 - Implement user improvements and NPRRs (484-1B, 829, 867, 907)

## Slide 3: CMM Tech Refresh Project Update
Revision/Change Request | Project Status | Target Release Date
NPRR 484 (1B) – Revision to Congestion Revenue Rights Credit Calculations and Payments | NS | TBD
NPRR 519 – Exemption of ERS- Only QSEs from Collateral and Capitalization Requirements | E | June 2019
NPRR 620 – Collateral Requirements for Counter-Parties with No Load or Generation | E | June 2019
NPRR 660 – Remove CRR State Change Adder | E | June 2019
NPRR 702 – Flexible Accounts, Payment of Invoices, and Disposition of Interest on Cash Collateral | NS | TBD
NPRR 741 – Clarification to TPE and EAL Credit Exposure Calculations | E | June 2019
NPRR 755 – Data Agent Only QSE Registration | E | June 2019
NPRR 829 – Incorporate Real-Time Non-Modeled Telemetered Net Generation by Load Zone into the Estimate of RTL | NS | TBD
NPRR 867 – Revisions to CRR Auction Credit Lock Amount to Reduce Excess Collateral | NS | TBD
NPRR 907 – Revise Definition of M1a to Reflect Actual Calendar Days | NS | TBD
Project Status Codes: NS = Not Started, I = Initiation, P = Planning, E = Execution, H = On Hold
TBD = To Be Determined

## Slide 4: CMM Tech Refresh Project Update
Questions

## Slide 5: CMM Tech Refresh Project Update Implemented February 2018
Revision/Change Request
NPRR 648 – Remove References to Flowgate Rights
NPRR 683 – Revision to Available Credit Limit Calculation
NPRR 743 – Revision to MCW to Have a Floor For Load Exposure
NPRR 760 – Calculation of Exposure Variables For Days With No Activity
NPRR 800 – Revisions to Credit Exposure Calculations to Use Electricity Futures Market Prices