## Slide 1
Flight Testing Update

## Slide 2: Flight 0219 Preview
Flight 0219 signup deadline was 01/16/19
Connectivity testing began on 01/23/19
Day 1 transactions began on 02/11/19
Flight 0219 was scheduled to conclude on 02/22/19
Contingency/Adhoc period concludes 04/05/19
Retail Market Subcommittee
03/05/19

## Slide 3: Flight 0219 Details
Flight 0219 is 99.67% complete (as of March 1, 2019)
9 New CRs tested
5 existing CRs tested
2108 tasks were completed including Connectivity and Penny tests
Retail Market Subcommittee
03/05/19

## Slide 4: FlighTrak Schedule
Sandbox time in FlighTrak during 0219 Ad hoc period
  Ad hoc period from 2/25/2019 – 4/5/2019
Flight 0619
  – Sign Up period is 5/1/2019 – 5/8/2019
  – Day 1 is 6/3/2019
Retail Market Subcommittee
03/05/19