## Slide 1
RTC Task Force Charter and Support Team
Matt Mereness
April 4, 2019

## Slide 2: Discussion on charter with the group
Purpose- To develop the principles (scope) and protocols needed for RTC implementation per PUCT Project 48540
  Phase 1: Develop key principles/scope for RTC design and identify policy issues beyond the scope of RTC
  Phase 2: Develop revision requests based on principles
Non-voting and reports directly to TAC
  Open to public and all meeting will have a WebEx
  Regular reports to TAC of issues and discussion
  TAC will be voting body for RTCTF deliverables
It is anticipated RTCTF will meet more than 1x/month

## Slide 3: Discussion on charter with the group
Review process:
  Initially ERCOT will bring forward principles and scope as they are developed to implement components of RTC
  Market Participants will be asked to review and provide feedback on the principles and any design issues
  ERCOT will work collaboratively to refine and develop the final principles to be taken to TAC
For non-consensus principles, the RTCTF Chair will communicate those issues discussed with the principle(s) to TAC for further consideration and possible vote.

## Slide 4: Discussion on charter with the group
It is anticipated that other market design ideas will be brought forward within development of RTC that are beyond the scope of RTC.
RTCTF will discuss those policy issues and consider whether they are necessary for implementation of RTC.
RTCTF will report to TAC on those items which are deemed to be beyond the scope of RTC.

## Slide 5: Communication and Approval
ERCOT anticipates TAC approving principles and scope during progression of the task force.
TAC and/or the RTCTF Chair or Vice Chair will regularly update the ERCOT Board on progress
It is anticipated that the Board will vote on the final principles and scope as a single item.
In support of overall effort, ERCOT will be filing updates with PUCT on project status.

## Slide 6: Phase 1
At PUCT: Project 48540
and other activities/decisions
At RTCTF: Develop design principles and scope
At TAC: Votes on design
principles and scope
Decisions that shape RTC principles/scope
Status updates to TAC and seek approval of incremental principles and scope
At Board: Monitor progress and
approve final set of principles and scope
Status updates on TAC decisions and status of principles/scope
Board Vote on final design principles

## Slide 7: How to document principles and scope
Sample Chapters/Components of overall RTC Implementation:
RUC (Sample Chapter)
  Principle:
    To align with RTC in SCED, RUC will be updated to also co-optimize energy and AS. RUC may commit resources to address insufficiencies in qualified AS capability.
Scope of changes needed:
  RUC engine will be modified:
    To co-optimize energy and A/S evaluate and optimize Resources available in the COPs, which will include the capacity up to HSL, the amount of qualified Ancillary Services….
  Inputs/Outputs to be modified…
  Settlements to be modified…
  Summary of protocols to be changed…
  Summary of Impacted Systems and External Impacts/Interfaces…
Concept only

## Slide 8: Explanation of leadership and support team for the task force
Kenan Ögelman: Executive Sponsor
Matt Mereness: Program Director & RTCTF Chair
Dave Maggio: Business Leader
Cory Phillips: Market Rules
Juliana Morehead: Legal
While there are numerous other ERCOT team members, these are the responsible staff that serve as points of contact for RTCTF.

## Slide 9: Communications
ERCOT has established a dedicated web page for the Task Force under TAC
Sign up for email list: RTCTF@lists.ercot.com
  Go to http://lists.ercot.com
  Scroll down to RTCTF
  Click subscribe
  Email confirmation process to verify
  If assistance needed, email Helpdesk@ercot.com